Coventry Local Air Quality Plan

Strategic Outline Case

Coventry City Council

29th March 2018

Notice

This document and its contents have been prepared and are intended solely for Coventry City Council information and use in relation to Coventry Local Air Quality Plan Strategic Outline Case

Atkins assumes no responsibility to any other party in respect of or arising out of or in connection with this document and/or its contents.

This document has 72 pages including the cover.

Document history

| Job number: |  |  | Document ref: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Revision | Purpose description | Originated | Checked | Reviewed | Authorised | Date |
| Rev 1.2 | Draft for Client Review | RA | AT | AT | AT | 12/03/2018 |
| Rev 1.3 | Draft for wider Client Review | RA | AT | AT | AT | 19/03/2018 |
| Rev 1.4 | Final | RA | AT | AT | AT | 29/03/2018 |

Client signoff

| Client | Coventry City Council |
| --- | --- |
| Project | Coventry Local Air Quality Plan |
| Document title | Strategic Outline Case |
| Job no. |  |
| Copy no. |  |
| Document reference |  |

Table of contents

Chapter	Pages

1.	Strategic Case	7

1.1.	Introduction	7

1.2.	Business strategy	8

1.3.	Policies and strategies	8

1.4.	History of air quality in Coventry	11

1.5.	Key facts and figures (relevant to transport and air quality)	12

1.6.	Wider policy benefits	15

1.7.	Spending objectives	16

1.8.	Evidence of the problems	17

1.9.	Theory of change and logic mapping for options	19

2.	Economic Case	20

2.1.	Introduction	20

2.2.	Option identification	21

2.3.	Critical success factors and multi-criteria analysis	21

2.4.	Sifting methodology and workshop	23

2.5.	Outcomes from the sifting and workshop	23

2.6.	Shortlisted options	24

3.	Financial Case	27

3.1.	Introduction	27

3.2.	Indicative costs for shortlisted options and outline investment profile	27

3.3.	Funding sources	29

3.4.	Capital and revenue constraints	29

4.	Management Case	29

4.1.	Strategic Roles/Key Stakeholders	29

4.2.	Governance Structure	31

4.3.	Governance Structure Roles and Responsibilities	31

4.4.	Programme	32

4.5.	Risk Management	32

5.	Commercial Case	33

5.1.	Procurement Process	33

5.2.	Proposed Measures	33

5.3.	External Consultants	33

Appendices	34

Appendix A.	Assumptions for initial air quality modelling	35

Appendix B.	Modelled exceedances of EU limit values in 2021	36

Appendix C.	Indicative source apportionment	37

Appendix D.	Estimated effect of CAZ classes	39

Appendix E.	Options Initially Sifted Out	41

Appendix F.	Options Recommended for Options Sifting	44

Appendix G.	Long List of Packaged Options	51

Appendix H.	MCA Framework	54

Appendix I.	MCA methodology	56

I.1.	Sifting methodology and workshop	56

I.2.	Outcomes from the sifting workshop	56

Appendix J.	MCA Scores/Rationale for Each Packaged Option	60

Tables

Table 1 - Primary and secondary CSFs	24

Table 2 - 5-point scale	25

Table 3 – Indicative shortlist of options	27

Table 4 - Supporting information regarding evidence and likely impact of these elements 	28

Table 5 - Financial costs and spend profile	29

Table 6 - Initial shortlisted packaged options	59

Table 7 - Failed packaged options	60

Figures

Figure 1 – Geographic location of Coventry	7

Figure 2 - NO2 exceedance hotspots as shown by CCC air quality monitoring	13

Figure 3 - Deprivation statistics for Coventry	14

Figure 4 – Comparison of measured NO2 concentrations (2016) with PCM model outputs (2015)	15

Figure 5 - Interim modelling results showing locations of exceedances in the year 2021	18

Figure 6 - Logic map to represent Coventry City Council's overarching vision of change	19

Figure 7 - Overview of the sifting process	20

Executive summary

In July 2017, the Government published the ‘UK plan for tackling roadside NO2 concentrations’ and Coventry was named as one of the 22 towns and cities in the UK where annual mean NO2 concentrations are projected to exceed legal limits in 2020, and beyond. This legal limit is required to be achieved in the shortest possible time, which has been confirmed by the High Court following recent proceedings against the UK government brought by an environmental pressure group (ClientEarth). As a result, the Government has established the Joint Air Quality Unit (JAQU), which includes members from the Department for Transport (DfT) and the Department of the Environment Food and Rural Affairs (DEFRA) to work with the named local authorities to develop action plans to achieve compliance.

There are known locations, shown by local air quality monitoring, within Coventry, where annual mean NO2 concentrations exceed the level set by the European Union (EU) Limit Value and National Air Quality Strategy objective (40 µg/m3). However, the whole of the Coventry urban area has been selected as the overall study area as it has been declared an Air Quality Management Area (AQMA) since 2009. This is to avoid the situation, where a targeted approach in one or more geographic areas only shifts the problem elsewhere.

Coventry City Council are required to produce a Strategic Outline Case (SOC) by the end of March 2018 and a Full Business Case by the end of 2018, for their proposed action plan(s). The SOC is required to demonstrate that a wide ranging long list of options have been considered and a multi-criteria analysis (MCA) approach has been used to score and appraise each of the long list of options. Consequently, only options which are likely to achieve compliance in the shortest possible time will be taken forward to the Outline Business Case (OBC) stage. Hence, the overall objective for the SOC is to select a short of list of options from the long list of options using an MCA framework and a clear rationale.

The shortlisted packaged options in the table below, have come out of the sifting process as options which are likely to help Coventry City Council achieve NO2 compliance in the shortest possible time.  Given the current evidence available at this time, the final shortlist (once further evidence gathered) will evolve and incorporate a number of options consisting of some of each of the three primary themes in varying proportion/scale as appropriate to achieve compliance in the shortest possible time whilst still offering value for money and wider benefits to the city.

In addition to the shortlisted packaged options, as per JAQU guidance, Coventry City Council are also required to take forward a Do-Nothing option and benchmark charging Clean Air Zone (CAZ) option(s) to Outline Business Case Stage.

| OPTION | Primary Theme | DETAILS |
| --- | --- | --- |
| Do Nothing |  | - |
| Benchmark CAZ B |  | Coventry City's inner ring road and key radial routes targeting taxis, coaches, buses, and HGVs. |
| Benchmark CAZ C |  | Coventry City's inner ring road and key radial routes targeting taxis, coaches, buses, HGVs and LGVs. |
| S1 | Reducing the number of private vehicle trips by improving alternative modes | Reduce the number of private vehicle trips in the Coventry urban area (with a focus on bus improvements in key areas. Also includes low emission taxis) |
| S2 |  | Reduce the number of private vehicle trips in the Coventry urban area (Same as S1 plus a focus on cycling in key areas) |
| S3 |  | Reduce the number of private vehicle trips in the Coventry urban area (Same as S1 plus a focus on improving traffic flow along key corridors) |
| S4 | Improving the fleet | Increase the proportion of Euro 6 compliant buses and taxis within the Coventry urban area. |
| S5 |  | Increase the proportion of Euro 6 compliant buses within the Coventry urban area. |
| S6 |  | Increase the proportion of Euro 6 compliant LGVs within the Coventry urban area. |
| S7 | Manage the existing network for efficiencies, with significant focus on sustainable travel engagement and incentives | Improve journey efficiency along key radial and arterial routes supported by Travel Planning and marketing. |
| S8 |  | Improve journey efficiency along key radial and arterial routes supported by cycling measures, travel planning and marketing. |

# Strategic Case

## Introduction

The Strategic Case presented in this Report illustrates a case for change, providing context for the rationale that supports options for the reduction of Nitrogen Dioxide (NO2) concentrations in Coventry.

The government has set out its plans to deliver a cleaner, healthier environment that benefits people and the economy. Although UK air quality has improved over recent decades, there is still more to do, though action must be proportionate, with the interests of local people being the main driver for improving air quality.

Coventry City Council is committed to transforming Coventry into clean and healthy city, so it derives economic growth, improves health and encourages wider choice of travel and improvements in air quality underpin this vision. Coventry has been awarded the UK City of Culture for 2021 and making improvements to improve air quality will align with the vision for Coventry as a UK city of culture and Coventry has an opportunity to deliver a solution which delivers a lasting improvement in air quality and to showcase this solution to a wider audience.

Coventry is renowned for its rich tradition in innovation, and Coventry City Council are keen to support innovation involving emerging technology.  The city is also a leader in the automotive industry and has a vision for a future that incorporates integration of systems and technology such as Ultra Low Emission Vehicles (ULEV), autonomous vehicles, digital data / communications and energy.  Electric Vehicles are therefore at the heart of this vision and are a key part of reducing the impact of emissions from road transport.

Coventry is surrounded by and connected to other major towns and cities with existing transport links and connections. Hence, it is important that Coventry works closely with its key neighbours as this will allow Coventry to reduce NO2 concentrations and improve the health and wellbeing of its residents. Figure 1 shows Coventry along with some of the key neighbours, including Birmingham, Warwickshire, Solihull and Leicester.

Figure 1 – Geographic location of Coventry

## Business strategy

The High Court has instructed the Government to put in place a strategy to achieve the legal limits for air quality, in the shortest possible time. Therefore, in July 2017 the Government published a revised plan to tackle roadside NO2 concentrations across the UK. Based on DEFRA Pollution Climate Mapping (PCM) model outputs, 22 towns and cities, including Coventry, were forecast to exceed legal NO2 limits in 2020.

To help achieve compliance, the Government has formed the Joint Air Quality Unit (JAQU), which comprises officers from DfT and DEFRA, who will work with the local authorities to produce action plans. JAQU have produced an evidence package to assist officers in local authorities to develop feasibility studies for their local plan.

Coventry City Council (CCC) is required to produce a Strategic Outline Case (SOC), which will present a long list of options that have the potential to help the city to comply with the legal NO2 limits. This long list of options will then be reduced to a short list of packaged options to be taken forward to Outline Business Case (OBC) by a combination of packaging up the options to make them more effective and then using multi-criteria analysis (MCA) to select the most effective packages to take forward to OBC.

A charging Clean Air Zone (CAZ) will be one of the options, due to modelling by the Government showing that at a national level, this will achieve compliance with air quality targets in the shortest possible time. This option will be used as a benchmark for other options.

## Policies and strategies

### UK government policy and strategy

In July 2017 the UK government (DEFRA and DfT) published a plan for tackling roadside NO2 concentrations. In this report the UK government set out its commitment to achieving a cleaner and healthier environment, with the aim of benefitting both people and the economy. This is important for the government, who want to ensure clean air for people living and working in the UK, and understand that poor air quality can be harmful to the natural environment and to the economy.

Air pollution is the largest environmental risk to public health in the UK, and it is known to have disproportionate effects on vulnerable groups. Air quality disproportionately affects the very old, the very young, and those with chronic conditions. It also has greater impact on those who live work or go to school in more deprived areas.

UK research has shown that NO2 may increase the prevalence of respiratory infections in children. The European Commission believes that in the UK alone, poor air quality is still responsible for more than 32,000 premature deaths every year.

Defra has made initial estimate that NO2 contributes to shortening lives by an average of 5 months, which range from healthy individuals experiencing negligible effects to susceptible individuals whose poor health is seriously exacerbated by NO2 pollution. The overall population burden is estimated to be equivalent to 23,500 deaths in the UK per year.

Furthermore, data from the Public Health Outcomes Framework indicates that the ‘under 75 mortality rates from respiratory disease’, between 2014 and 2016, was 43.3 per 100,000 for Coventry and 33.8 per 100,000 for England. This data, further suggests that the negative impacts of poor air quality is likely to be worse than the England average.

The natural environment can also be damaged through high NO2 concentrations contributing to acidification and eutrophication, which can have an adverse impact on animals, plants and biodiversity. Economically, air pollution can increase social costs from lost working days, due to ill health caused by air-pollution related health problems.

Although nitrogen oxides fell by almost 70% between 1970 and 2015, poor air quality continues to be the largest environmental risk to public health in the UK. Consequently, the government are adopting legally binding national emission limits for air pollutants, to tackle poor air quality. The government’s top priority is to reduce the NO2 concentrations on and near roads, where traffic is causing higher NO2 levels. Due to elevated levels of traffic on roads in urban areas, reducing air pollution in towns and cities is an important focus.

The government is planning to achieve the air pollution reduction in towns and cities through encouraging innovative vehicle solutions, such as electric vehicles, alongside ending the sale of conventional petrol and diesel cars and vans by 2040 as well as targeting behaviour change amongst communities, employers, education establishments and policy makers. The government is currently committed to investing over £2.7 billion for air quality improvements and cleaner transport.

### Clean Air Zone framework

A Clean Air Zone (CAZ) defines an area where targeted action is taken to improve air quality and resources are prioritised and coordinated to shape the urban environment in a way that delivers improved health benefits and supports economic growth. CAZs are designed to address all sources of air pollution including NO2 and bring together local measures to deliver immediate action to improve air quality and health with support for cities to grow, while delivering sustained reductions in pollution and a transition to a low emission economy. Hence, it is important to consider the implementation of a CAZ, within Coventry, to reduce NO2 emissions as quickly as possible.

To support local authorities in their approach to implementing and operating a Clean Air Zone (CAZ), DEFRA and DfT produced the CAZ Framework (2017). This framework sets out the principles for the operation of CAZs in England. It provides the expected approach to be taken by local authorities when implementing and operating a CAZ. CAZs fall into two categories, including non-charging CAZs and charging CAZs. There are four classes of charging CAZ, which should be investigated as DEFRA modelling suggests that they are likely to reduce NO2 emissions in the shortest possible time, which are:

- Class A CAZ – Targeting taxis and Private Hire Vehicles (PHVs), buses and coaches

- Class B CAZ – Targeting taxis and PHVs, buses, coaches and HGVs

- Class C CAZ – Targeting taxis and PHVs, buses, coaches, HGVs and LGVs

- Class D CAZ – Targeting taxis and PHVs, buses, coaches, HGVs, LGVs and private cars

The government has identified ten key pillars to drive forward its industrial strategy, including delivering affordable energy and clean growth, alongside investing in science, research and innovation, upgrading infrastructure and driving growth across the country. Furthermore, local authorities also have a role to play in supporting this through the development and implementation of proposals for improving air quality, and CAZs are one of the measures for helping deliver this ambition.

Local authorities need to ensure businesses and the public have a clear expectation of what a CAZ is, and how they could be affected. Where a CAZ is introduced it should be identified in the local plans, policies and the local transport plan at the earliest opportunity. The UK Government is committed to improving air quality and is investing in cleaner air and prioritising investment to tackle air pollution. That is why the UK Government has adopted tougher, legally binding ceilings for national emissions of air pollutants for 2020 and 2030 and is already committed to investing over £2.7bn in air quality and cleaner transport.

### Coventry City Council Local Plan

Coventry City Council’s Local Plan (2017) states that the whole of Coventry is designated as an Air Quality Management Area and has been since 2009. A primary cause of the poor air quality in the Coventry urban area are emissions from road transport.  The Local Plan sets out Coventry’s vision to help re-establish itself as one of the country’s top 10 cities. However, it must be recognised that transport requirements associated with the construction phase itself may have a negative impact upon air quality.

Coventry City Council’s Local Plan (2017) identifies many issues, risks, strengths and benefits that Coventry is likely to face, which have been developed and considered through a range of evidence and consultation responses. The Local Plan therefore provides a range of policies that seek to build upon strengths and opportunities whilst reducing the risks and issues. One of the risks Coventry currently has is the need to improve air quality across the city and help combat climate change.

Coventry City Council is a partner of the Low Emissions Towns and Cities Programme (LETCP), and is working together with other West Midlands authorities to improve air quality and reduce emissions from road transport. This is alongside the emerging ‘West Midlands Metropolitan Transport Emissions Framework’ which sets out transport’s role in tackling air quality issues and has proposed a range of policies. The intention is to do this by promoting the uptake of low emission fuels and technologies, establishing and sharing best practice policies, and developing various tools and resources. The objectives of the programme are to investigate and produce various regional strategies designed to improve air quality, with a view to meeting national air quality objectives.

Funded through the DEFRA Air Quality Grant, the aims of the LETCP and West Midlands Transport Emissions framework are to:

- Improve air quality through reducing road transport emissions, and simultaneously reducing carbon emissions;

- Establish best practice policies and measures for the West Midlands, creating transferable models for other towns and cities;

- Improve health; and

- Maximise opportunities for economic development through the transition to a green economy.

To support the improvement in the city’s air quality, the Local Plan includes a policy for air quality. This states that major development schemes should promote a shift to the use of sustainable low emission transport (electric vehicles and vehicles that use biofuels) to minimise the impact of vehicle emissions on air quality. These development sites will be located to maximise accessibility by sustainable modes of transport, specifically public transport, walking and cycling. All major development proposals should be suitably planned to design out any adverse impacts on air quality and be in accordance with the West Midlands Transport Emissions Framework and associated policies.

Additionally, the policy sets out that major development proposals will require the submission of an air quality assessment, as they may lead to a significant deterioration in local air quality resulting in unacceptable effects on human health, local amenity or the natural environment. Note that a supplementary planning document (SPD) is currently being developed as stated in the policy.

Creating an innovative and sustainable city and economy is aligned with the Council’s Economic Growth and Prosperity Strategy (2018) and supports the ambition of the Council Plan to create a an attractive, cleaner and greener city, improving the quality of life for local people.

### Coventry City Council Area Action Plan

Coventry City Council has prepared an Area Action Plan (AAP) to help guide, inform and consider development proposals within Coventry City Centre.

The AAP sits alongside the Council’s Local Plan, providing greater detail around the policies set out in the Local Plan. The AAP provides a framework, which has been produced to support how the city centre will develop over 15-20 years, through setting out a number of strategic principles to follow. It identifies areas of regeneration, heritage assets and areas for development opportunities.

The Local Plan identifies a specific policy area associated with promoting the health and wellbeing of Coventry people. In order to achieve this the policy sets out several aims, one of which is to combat poor air quality and other pollutants. The AAP also highlights the importance of air quality on the natural environment, and states that the city-wide AQMA will support this with a view to making the city centre a more pleasant and healthier environment within which to live and travel. It is noted that issues such as poor air quality can be amplified in city centres, due to higher density development, higher concentrations of vehicles and less greenspace.

The source of NO2 is primarily from the burning of fossil fuels, with vehicles and traffic congestion having significant impacts. Coventry is aware that attention needs to be paid to new developments adjacent to the Ring Road or alongside concentrations of public transport stops, which if not designed in an appropriate way could have significant impacts on public health.

In addition to committing to reduce its current NO2 levels, Coventry is also entering a period of significant redevelopment within its city centre, and therefore it is crucial that the creation of excessive dust and dirt during the construction processes are mitigated. Adhering to construction environmental management plans (CEMP) will help to moderate adverse impacts from development processes. The council are also identifying opportunities for sustainable energy sources for city centre buildings, this will reduce the reliance on fossil fuels. A further priority for the council is providing investment in low emission vehicles and infrastructure, whilst also increasing active travel.

## History of air quality in Coventry

Coventry City covers 100 square kilometres and has a population of approximately 330,000 residents. The city is near several strategic road network links, including the M6, M69, M45 and M42 motorways and the A45 and A46 dual carriageways. Pollution from road traffic is a significant contributor to the overall air pollution within Coventry. Other emissions come from commercial, domestic and industrial processes. Coventry is a smoke control area, and it regulates 85 industrial processes under the Environmental Permitting regime (such as petrol stations and dry cleaners).

In 2009 CCC produced the first screening assessment, a review of the air quality monitoring carried out within the city area, which was updated every year up to and including 2015 to comply with local air quality management obligations under Part IV of the Environment Act 1995. This report showed that within the Coventry AQMA there are several areas where air quality standards are exceeded. It should also be noted that significant developments within the city are having direct and indirect impacts on air quality, due to the resulting fluctuations of traffic flows. Therefore, CCC are reviewing monitoring locations and relocating diffusion tubes as required.

The 2015 Updating and Screening Assessment (USA) for CCC summarises the history of NO2 concentrations between 1998 and 2014, and reports on how annual mean NO2 concentrations compare to the national air quality objective. The key stages of the assessment include the following:

- In 1998, the main sources of air pollution were identified within CCC area. Following on from this base level information, CCC undertook monitoring of pollutant concentrations and provided a review and assessment of the monitoring data.

- An USA was undertaken, which identified two locations within Coventry that were assessed to be unlikely to achieve the annual mean air quality objective for NO2, and in 2003 these areas were designated AQMAs.

- In addition to the USA, a Detailed Assessment was produced that predicted a further location was also unlikely to meet the NO2 annual mean air quality objective. This was also designated as an AQMA in 2004.

- In 2005 local authorities had a deadline for achieving the annual mean air quality objective. However, in 2006 CCC produced another USA, which found that although the majority of pollutant levels in Coventry remained below the UK objectives, for NO2, six more areas were found to be exceeding the UK annual mean air quality objective and needed Detailed Assessment.

- The Detailed Assessment was carried out and in 2007 and found that all six areas identified by the USA were exceeding the UK objective for annual mean NO2. Consequently, DEFRA suggested aggregating the areas into a single AQMA. Following this, CCC consulted and determined to designate the whole of Coventry as an AQMA for annual mean NO2. This was formally declared, becoming effective in late 2009.

- A Progress Report in 2010 indicated that there were still areas exceeding the NO2 annual mean air quality objective.

- The Further Assessment produced in 2014 concluded that NO2 levels in the city have not reduced and continued to exceed the national air quality objective, with exceedances primarily attributable to road traffic emissions.

### Air Quality Management Area

As outlined above, the whole of the Coventry urban area has been declared as an Air Quality Management Area (AQMA) for annual mean NO2 since 2009. The reasoning behind declaring the entirety of Coventry is to avoid a situation where targeted action in one geographic area simply shifts the problem somewhere else.

There has been a significant amount of work in Coventry aimed at continuing to reduce traffic congestion, improving low emission vehicle infrastructure and encouraging more sustainable methods of transport, all of which will have a beneficial impact on air quality.

NO2 is a significant air pollutant and a key issue within Coventry. This pollutant is primarily associated with road traffic emissions, particularly on busy roads or areas with significant congestion. The pollutant risk arises when people spend time near high levels of these pollutants.  Such locations can include where people live, work or where they spend their leisure time, however CCC are most concerned with the air pollution experienced by people residing in housing near major arterial routes, where there are high traffic flows and queuing traffic (such as at junctions).

CCC has taken forward a number of measures during 2015/16 in pursuit of reducing congestion, improving pedestrian/cycle routes to key destinations and improving local air quality. Of the 42 measures to improve air quality, in 2016 CCC reported that a large number were completed or ongoing. These measures include a broad range of initiatives, including Park and Ride sites, car share schemes, promoting low emission schemes, promoting travel alternatives, improving public information, traffic management, cycle network infrastructure, cycle hire schemes and improving vehicle fleet efficiency.

## Key facts and figures (relevant to transport and air quality)

In Coventry, the main air quality issues identified to-date through the Local Air Quality Management (LAQM) process relate to residential properties that are located in close proximity to major arterial routes in the city, which experience high levels of congestion. Currently identified hotspots include sections of Holyhead Road, Walsgrave Road, Foleshill/Longford Road, Stoney Stanton Road and at certain junctions along the A45, as shown in Figure 2. These hotspots have been identified using air quality monitoring data in Coventry, including NO2 diffusion tube monitoring as well as two continuous monitoring sites in Coventry, which form part of the Automatic Urban and Rural Network (AURN) operated by Defra; Coventry Allesley (an urban background site) and Coventry Binley Road (an urban traffic site).

Figure 2 - NO2 exceedance hotspots as shown by CCC air quality monitoring

The correlation between poor air quality and poor health is exacerbated, in the above-mentioned locations, as these locations are deprived parts of Coventry and people living in deprived areas are more susceptible to adverse impacts of poor air quality and poor health. Figure 2 shows that a significant percentage of the Coventry urban area is within the top 20% most deprived areas. Furthermore, many of the NO2 exceedance locations fall within the top 20% most deprived areas. Statistics on unemployment also show a similar story and a significant percentage of the Coventry urban area is within the top 20% for unemployed.

Figure 3 - Deprivation statistics for Coventry

Source: gov.uk (2015 deprivation statistics)

Furthermore, DEFRA has estimated annual mean NO2 roadside concentrations, in 2015, using the Pollution Climate Mapping (PCM) model. The PCM model assess national compliance with EU limit values and the baseline projections represent the projected concentrations of NO2 assuming no further action beyond the air quality measures that were committed by the reference year (2015). Projections for concentrations of NO2 and oxides of nitrogen (NOx) across the UK in the years 2017 - 2030 inclusive, have been calculated as part of a PCM model for approximately 9,000 modelled road links.  Measured annual mean NO2 concentrations in 2016, from CCC monitoring, are shown in Figure 4 alongside estimated annual mean NO2 roadside concentrations in 2015 from Defra’s PCM model.  This simple comparison suggests that:

- Along the section of Holyhead Road (A4114) immediately west of the ring road (A4053), measured annual mean NO2 concentrations in 2016 (60.6 – 90.2 µg/m3) are substantially higher than the

- estimated annual mean roadside concentration from the PCM model (35.4 µg/m3).  This section of road is heavily congested during peak hours and has a significant uphill gradient.  Furthermore, the dispersion of pollutant emissions is thought likely to be inhibited by the presence of nearby buildings.  These factors, which significantly influence both pollutant emissions and dispersion at this location, are not accounted for within the PCM model.

- No monitoring was undertaken in 2016, or in previous years, near the sections of the ring road (A4053) where the PCM model estimates the highest annual mean roadside NO2 concentrations within Coventry, as there is no relevant exposure (e.g. residential properties) in this area.  A number of monitoring sites were therefore installed in this area in September 2017, the results from which will inform the Initial Evidence Submission and Outline Business Case going forwards.

- Monitoring at a single site adjacent to London Road (A4114) to the southeast of the city centre, suggests that measured annual mean NO2 concentrations (49.5 µg/m3) are higher than the estimated annual mean roadside concentration from the PCM model (35.9 µg/m3).  Monitoring is located on the approach to a complicated interchange with the ring road – this section of road is congested during peak hours, which is not accounted for with the PCM model.

- Along the section of the Walsgrave Road (A4600) immediately east of the A444, measured annual mean NO2 concentrations in 2016 (51.2 – 54.6 µg/m3) are higher than the estimated annual mean roadside concentration from the PCM model (36.3 µg/m3).  This section of road is heavily congested during peak hours.  Furthermore, the dispersion of pollutant emissions is inhibited by the presence of nearby buildings on both sides of the road (i.e. a street canyon).  These factors which significantly influence both pollutant emissions and dispersion at this location are not accounted for with the PCM model.

- There were measured exceedances of the annual mean NO2 air quality objective at locations adjacent to Foleshill Road (41.9 – 56.2 µg/m3), Longford Road (44.7 – 45.3 µg/m3), Stoney Stanton Road (41.2 – 53.2 µg/m3), Spon End (42 – 42.5 µg/m3) and Queensland Avenue (42.7 – 51.6 µg/m3), as well as within the city centre (40.3 – 52.4 µg/m3) in 2016.  None of these locations are however represented within the PCM model, hence, cannot be compared.

Figure 4 – Comparison of measured NO2 concentrations (2016) with PCM model outputs (2015)

## Wider policy benefits

Improving air quality can have direct and indirect impacts, which can benefit wider policies.

Air pollution particularly affects the most vulnerable in society, it is known to have more serious effects on vulnerable groups, for example the elderly, children and people already suffering from pre-existing health conditions such as respiratory and cardiovascular conditions. Studies have suggested that the most deprived areas of Britain bear a disproportionate share of poor air quality.

Air pollution also results in damage to the natural environment. NO2 contributes to acidification and eutrophication of soil and watercourses, which impacts on animal and plant life and biodiversity. It also contributes to local ozone production which has public health impacts and damages agricultural crops, forests and plants.  Air pollution has social costs and risks the potential for economic growth. It also
impacts upon people of working age which can have economic effects, for instance if they have to take days off work due to air pollution-related health problems. Poor air quality in the UK is estimated to have had a total cost of up to £2.7 billion, nationally, through its impact on productivity in 2012.

Reducing the use of petrol and diesel vehicles through innovative transport technologies and increasing active travel uptake, will not only improve air quality but will also positively impact on other policies. some estimates suggest that physical inactivity is associated with higher mortality rate than smoking This will help reduce traffic congestion as more people walk, cycle or use public transport, and will improve the health of the public as people become more active, relieving pressure of healthcare as well as the health benefits from air pollution.

## Spending objectives

The quality of air is important for public wellbeing and the environment. The impact of public exposure to particulate matter alone has been estimated to reduce average life expectancy by around 6 months, in the UK, which imposes a cost to public health of over £16bn a year. There is a considerable amount of work being undertaken by CCC that has the potential to improve air quality whether directly or indirectly.

### UK Government spending commitments

The UK government is committed to taking action against poor air quality in urban areas, and the government is determined to be at the forefront of vehicle innovation by making motoring cleaner. The link between improving air quality and reducing carbon emissions is particularly important and the UK government will continue to develop solutions which reduce NO2 and carbon. The government is already committed to investing over £2.7 billion overall in air quality and cleaner transport, including:

- £1 billion – Investing nearly £100 million in the UK’s charging infrastructure and funding the Plug In Car and Plug In Van Grant Schemes.

- £290 million – National Productivity Investment Fund. In the Autumn Statement 2016, a further £290 million was committed for reducing transport emissions, which includes £60 million for new buses and £40 million for bus retrofits, £50 million for a Plug In Taxi programme and £80 million for ULEV charging infrastructure.

- £11 million – Air Quality Grant. The government has awarded over £11 million under the Air Quality Grant scheme to help local authorities improve air quality.

- £89 million – Green Bus Fund. The UK government has invested a total of almost £89 million via the Green Bus Fund to help bus companies and local authorities in England to put over 1,200 new low carbon buses on the roads.

- £27 million – Clean Bus Technology Fund and Clean Vehicle Technology Fund. Since 2013, government has awarded over £27 million to retrofit almost 3,000 of the oldest vehicles (mainly buses) including through the Clean Bus Technology Fund and the Clean Vehicle Technology Fund.

- £1.2 billion – Cycling and walking. In April 2017, the UK government published its Cycling and Walking Investment Strategy which identifies £1.2 billion which may be invested in cycling and walking from 2016-2021.

- £100 million – National road network. Through the Road Investment Strategy, the UK government has allocated a ring-fenced £100 million for an Air Quality Fund available through to 2021 for Highways England to help improve air quality on its network.

In the 2016 Autumn Statement, the UK government also committed an additional £4.7 billion to 2020-2021 for research and development. This includes a new Industrial Strategy Challenge Fund to support the development of innovative technologies.

### Coventry City Council spending

Similar to some of the government’s investment priorities, CCC is working towards improving air quality and reducing road traffic emissions, through promoting uptake of low emission fuels and technologies, establishing and sharing best practice policies and developing various tools and resources.

Road schemes that commenced construction in 2013/14 ensured controls were put in place through the planning and construction process to limit and control emissions of dust and fumes. The schemes were designed to deliver improvements in terms of traffic flows, reducing congestion and improving air quality.

The Council is also improving walking and cycling accessibility, through ensuring these are considered in city developments. As part of the Coventry Station master plan, for example, a pedestrian tunnel has been incorporated into the design, this will create additional capacity in future and encourage more people to walk and use train services than drive. Improvements at the adjacent Ring Road junction have improved accessibility between the station and the city centre making it easier for pedestrians and cyclists to travel between the two.

Furthermore, CCC has continued the development of the Heatline District Energy System, which is an energy network that uses waste heat from the municipal waste incinerator to heat eight major buildings within the city centre, one of which is Coventry Cathedral. The scheme eliminates the need for gas boilers at these premises and makes full use of the waste heat using a 650m3 thermal store. Carbon savings are around 1,300 tonnes per year with NOX and particulate matter emissions from connected premises being reduced to zero.

## Evidence of the problems

Given the previously identified differences between PCM model outputs and local monitoring data (see Section 1.5), it was considered prudent to undertake some initial air quality modelling to inform the Strategic Outline Case.  The purpose of this modelling was to provide a local assessment of compliance with the annual mean NO2 EU Limit Value, considering local measurement data and localised features such as street canyons, and to allow an estimate to be made of the likely effect of proposed measures.

Whilst this modelling was undertaken in accordance with the principles of JAQU’s Evidence Guidance, a number of assumptions were made to undertake initial air quality modelling as detailed in Appendix A. In summary, assumptions around fleet composition, including Euro 6 compliant black cabs, the impact of gradient on NO2 emissions, traffic forecasts from the CASM Traffic Model, background NO2 concentrations and dispersion factors were made.

The results of this interim modelling are summarised in Figure 5 and show the PCM links where an exceedance of the annual mean NO2 EU limit value is modelled to occur in 2021. Furthermore, these results suggest that, in the absence of any action, the annual mean NO2 EU limit value has the potential to continue to be exceeded going further forward into the future at certain locations, as shown in Appendix B.

Note – this is only an early signpost as to the areas of concern.  In April, data from comprehensive traffic surveys undertaken will be available and will enable a robust analysis to be undertaken both in terms of volumes of traffic, routing of traffic and the cleanliness of the fleet overall.

Figure 5 - Interim modelling results showing locations of exceedances in the year 2021

Appendix B shows the locations where there are continued exceedances into the future, which can be summarised as follows:

- There are exceedances even in the year 2030, adjacent to the A4114 Holyhead Road

- There are exceedances adjacent to the south-eastern section of the A4053 ring road even in the year 2030, the south-western section of the A4053 ring road in the year 2029, the north-eastern section of the A4053 ring road in the year 2022 and the north-western section of the A4053 ring road in the year 2021;

- There are exceedances in the year 2026 adjacent to the A4114 London Road southeast of the city centre;

- There are exceedances in the years 2022 / 2021 adjacent to the A4600 Walsgrave Road;

- There are exceedances in the year 2022 adjacent to the A444 southeast of the city centre and

- There are exceedances in the year 2022 adjacent to the A429 southeast of the city centre.

A simple source apportionment exercise was undertaken for each of the PCM links based on the estimated contribution to Road-NOx emissions on the nearest modelled road link, the results of which are shown in Appendix C.  This indicative analysis suggests that road traffic emission sources contribute 38 to 73% of modelled annual mean NO2 concentrations and that diesel cars make by far the largest contribution to this annual mean road traffic contribution (48 to 57%).

An attempt has also been made to estimate the effect of each Clean Air Zone (CAZ) class on the year in which compliance with EU limit values will potentially be achieved adjacent to each PCM link. The year in which compliance with EU limit values is expected to be achieved in the Do-Minimum scenario and each of the CAZ scenarios considered are shown in Appendix D.

The results of the very early analysis suggest that many of the exceedances are brought into compliance by 2021 using either a Class B or a Class C CAZ apart from a small number of locations which are brought into compliance by 2025 and 2024, respectively. However, the analysis indicates that even a class D CAZ (i.e. affecting all vehicle types), is unlikely to achieve compliance with EU limit values in 2030 on Holyhead Road, suggesting an alternative solution will be required for this road link.  A class D CAZ (based on non local evidence) is however estimated to achieve compliance with EU limit values in 2021 at all the other locations in Coventry. Hence, we believe that charging Class B and Class C CAZs are likely to be the candidates for benchmarking as they could be delivered in the timescales and could allow CCC to achieve compliance although it is noted that this excludes Holyhead Road.

Lengthy discussions have been held both internally and with JAQU regarding the situation at Holyhead Road.  The current modelling takes into account evidence available (including local monitoring sites), and at the time of submission of this SOC – the current situation is that this will be reviewed once the new data is available on flows,speeds and fleet make up.

## Theory of change and logic mapping for options

A logic map is a systematic and visual way of presenting the ‘theory of change’ underpinning a programme/policy that is how expenditure and invested resources (inputs) generates activities (outputs) which are then expected to lead to changes in outcomes and impacts.

In the early stages of policy development, it is helpful to create a logic map to represent a local authority’s overarching vision of change. Hence, Figure 6 represents Coventry Council’s overall vision for change and the likely outcomes and impacts as a result.

Figure 6 - Logic map to represent Coventry City Council's overarching vision of change

# Economic Case

## Introduction

The objective of the Economic Case at Strategic Outline Case (SOC) stage is to consider and assess a long list of options using a robust and well developed multi-criteria analysis (MCA) framework and only recommend options to take forward to Outline Business Case (OBC) stage, which allow CCC to achieve NO2 compliance in the ‘shortest possible time’ and score well against the criteria set out in the MCA framework.

The following steps have been undertaken to recommend a shortlist of options to take forward to OBC stage and Figure 7 shows an overview of the sifting process undertaken.

- A wide ranging, very long list of options has been considered and developed by taking account of air quality issues within the Coventry urban area as well as ideas, thoughts and opinions from various departments within CCC and wider partners.

- The wide ranging, very long list of options was filtered down to a long list of options based on deliverability, cost of implementation and the likelihood of the option helping to reduce NO2 concentrations below the EU limit value in the shortest possible time.

- To effectively reduce annual mean NO2 concentrations in the Coventry urban area, many of the options would need to be implemented alongside other options to be successful.  As such, Atkins combined the options into more appropriate and effective packaged options which complement each other.

- A MCA framework was developed using the primary and secondary critical success factors as guided by the Joint Air Quality Unit (JAQU) as well as key objectives as identified within the Coventry Local Plan.

- Each of the packaged options were scored against the MCA framework, with clearly recorded rationale and a shortlist of options was recommended to take forward to OBC stage. As part of this process, some of the options were re-packaged and combined to make them more effective at delivering reductions in annual mean NO2 concentrations below the EU limit value.

Figure 7 - Overview of the sifting process

## Option identification

### Very long list of options

Initially, a very long list of options has been identified which are wide-ranging and cover several modes/geographies. This very long list of options was generated following consultation and involvement of various CCC departments and wider partners. It is believed that these options can reduce the annual mean NO2 levels in the Coventry urban area and help Coventry to achieve NO2 compliance in the shortest possible time. As part of this process, background research was undertaken and the following considerations were made:

- What the air quality issues are;

- Where the air quality issues are within the Coventry urban area; and

- Who is impacted upon by the air quality issues.

During an initial sift, it was evident that many of the options were not feasible or deliverable in the shortest possible time i.e. by the time a charging Class C CAZ is able to achieve compliance with the EU limit value. The PCM model suggested that the shortest possible time is 2021 (the earliest year by which it was assumed a charging CAZ could be implemented), however, local modelling suggests that this is more likely to be by 2025. As a result, the very long list of options was sifted down to a long list of options by filtering out the non-feasible and non-deliverable options and  Appendix E has the details of these options. The remaining options, which were recommended to be taken forward for options sifting using the MCA are detailed in Appendix F.

### Packaged (long list) options

To effectively reduce the mean annual NO2 concentrations in Coventry in the shortest possible time, many of the options would need to be implemented alongside other options to be successful. Furthermore, some of the options were complementary and or dependent on each other, hence it was logical to combine them into a packaged option.

As such, prior to the sifting taking place, options were combined into more appropriate and effective packages containing a number of options which complemented each other. In undertaking this process, the impact of each of the individual options was considered along with the cumulative impact of different combinations of options.

In total 27 packaged options, P1 to P27, were identified, in addition to the CAZ benchmark and the Do-Nothing options. These packaged options are presented in Appendix G.

## Critical success factors and multi-criteria analysis

MCA is a time and cost-effective appraisal tool for deciding whether considered options are feasible and meet the strategic and project specific objectives. It is a structured approach by which overall preference for options can be demonstrated, trading off different objectives against criteria such as affordability, deliverability and fit with strategic priorities. This approach enabled CCC to filter out strategically unfit as well as undeliverable options without consuming too much resource in undertaking cost benefit analysis.

The MCA framework was developed by considering the primary and secondary critical success factors as guided by JAQU as well as integrating key priorities/objectives for CCC as described within their Local Plan. The primary and secondary criteria, in Table 1, were considered and included within the MCA.

Table 1 - Primary and secondary CSFs

| CSF | Description/Consideration | Why it is included? |
| --- | --- | --- |
| Primary CSF |  |  |
| Compliance | Does the option allow Coventry City Council to achieve NO2 compliance in the shortest possible time? The shortest possible time was considered to be the next 3-5 years as initial results from local air quality modelling demonstrated that a charging CAZ would not achieve compliance by 2021 as initially suggested by JAQU national modelling. | This criterion was guided by JAQU and scored using a pass/fail scoring. This is the primary CSF as it is important that the Government achieve compliance in the shortest possible time. |
| Secondary CSFs |  |  |
| Economy | Does the option improve the local economy and or job prospects in the area? This is an important driver for Coventry and was included within the MCA in addition to the CSFs guided by JAQU. | This criterion was included as improving the local economy for CCC is a primary focus. |
| Strategic and wider air quality fit | How does this option affect overall exposure and to what extent does it reduce overall exposure and improve the health and wellbeing of residents/visitors by reducing NO2 exposure? An additional consideration concerned whether the option complemented other existing, Council wide, planned policies, particularly within the Local Plan, was included? This included a focus on innovation. | This criterion was guided by JAQU with additional considerations around complementing other council wide policies recommended by CCC. |
| Supply side capacity and capability | Who will the option be delivered by and is there a well-developed supply side to deliver it, if selected as the preferred option? | This is an important criterion as it assesses if there is sufficient capability and resource available to deliver the option in the timescales This criterion was guided by JAQU. |
| Affordability | How will this option be funded and how affordable is the option in both the long and short run? | It is important to understand how the option will be funded to assess if the option is feasible financially. This criterion was guided by JAQU. |
| Achievability | Can the option be delivered at a local scale and are there any market limitations in delivering this option? Is the option based on proven/existing technology? | It is important to understand if the option can be delivered in the timescales, otherwise the benefits of the option will not be achieved. This criterion was guided by JAQU. |
| Distributional Impact | Does this option significantly affect one or more of groups of stakeholders, particularly vulnerable groups? A consideration for impact on health inequalities was added as recommended Coventry City Council Public Health. | This criterion was guided by JAQU with additional considerations around health inequalities recommended by Coventry City Council. |
| Value for money | Do the likely benefits of this option exceed the costs of implementing this option? The overall impact on the economy was considered, when assessing the option against this criterion. | It is important to understand value for money for any proposed investment by assessing the benefits of the scheme against the costs. This option was recommended by JAQU. |

The primary critical success factor was scored using a pass/fail score as recommended by JAQU. This was done to ensure that options which did not achieve compliance in the shortest possible time were not taken forward to OBC stage, even though the option may have scored well against the secondary CSFs.

The secondary CSFs were scored for each option using a five-point scale as shown in Table 2 which we believed to be appropriate at this early feasibility stage of assessment. Although, JAQU recommended each secondary CSF is scored using a 4-point scale, it was considered advantageous to use a 5-point scale as the negative impacts (‘poor’ and ‘very poor’) needed to be differentiated. The output is presented with colour coding to enhance the graphical output of the exercise. Key metrics and statistics were used as a guide to support the scoring where possible.

Table 2 - 5-point scale

| Description | Score |
| --- | --- |
| Excellent | 2 |
| Good | 1 |
| Satisfactory / no score | 0 |
| Poor | -1 |
| Very poor | -2 |

The complete details of the MCA framework used for the option sifting can be found in Appendix H.

## Sifting methodology and workshop

The objective of the MCA was to reduce the long list of packaged options to a short list of options, which are deliverable, can help CCC achieve NO2 compliance in the shortest possible time and score well against the secondary critical success factors.

The sifting was undertaken using a 2-step process to ensure that robust and defendable scores were given to each option, with clearly recorded rationale, by using the expertise and experience from both the study team and CCC.

Prior to the workshop, the study team scored each of the options, providing rationale. This allowed the project team to firm up on the advantages and disadvantages for each option, which enabled discussion and challenge during the workshop, where final MCA scoring was done. Full details of the process can be found in Appendix I (I.1).

## Outcomes from the sifting and workshop

On the 20th February 2018, the long list of packaged options was presented to the workshop attendees together with the initial scores and rationale. Each option was discussed, along with the scoring and rationale, taking account of opinions, local knowledge and expertise from the attendees, resulting in an agreed score being identified for each option.

The workshop also identified a number of additional suggestions, to develop more rounded and complete options, and these have been considered by the study team to in the development of the initial shortlist of options which passed the primary CSF and scored well against the secondary CSFs.

It was also recommended that the packaged options, as assessed during the workshop, could and should be re-assembled and re-packaged to make them more effective at reducing NO2 concentrations in the Coventry urban area.  The full details of the recommendations and actions taken as a result can be found in Appendix I (I.2).

## Shortlisted options

Following on from the sifting workshop, the initial shortlisted packaged options as shown in Appendix I (I.2), which scored well against the MCA were re-assembled and re-combined to allow Coventry to meet NO2 limit values, more effectively, in the shortest possible time. This was undertaken by following JAQU guidance and aligning each recommended option with scope, service solution, service delivery and funding mechanism, as follows:

- Scope – The scope of the option should consider the overarching aspects of the local plan and should cover the 'who', 'what' and 'where' questions. These include factors such as geographical scope and types of technology, sectors or groups targeted.

- Service solution - Service solutions focus on the individual policies and elements of the plan and can fall under specific targeted elements such as 'modifying the most polluting vehicles via retrofit' or more general policies such as 'incentivising greater use of public transport'.

- Service delivery - Service delivery options think about how the project will be delivered, specifically, if it would be delivered in house or externally.

- Funding - Who will provide the funding? This is primarily likely to be Government (Local/Central), however, there may be opportunities to attract private funding.

In addition to the shortlisted packaged options, as per JAQU guidance, CCC are required to take forward a Do-Nothing option and benchmark charging Clean Air Zone (CAZ) option(s) to Outline Business Case Stage.

The shortest possible time was considered to be the next 3-5 years as initial results from local air quality modelling demonstrated that a charging CAZ would not achieve compliance by 2021 as initially suggested by JAQU national modelling. Hence, it is believed that each of the shortlisted options can be delivered in the next 3-5 years (apart from any significant infrastructure required to reduce NO2 exceedances on Holyhead Road).

Hence, the shortlisted options in Table 3 are indicative of the options to be taken forward to Outline Business Case Stage.  Further details on each of the options can be found in Table 4. Note that both of these tables should be read in conjunction. It is also important to note that these options have been developed and sifted using the best information available.

However, there is considerable margin for error at this stage and the final shortlist will not be finalised until further evidence is incorporated into the modelling to validate and update the shortlisted options once more information is available, particularly around the existing fleet mix in the Coventry urban area.

The colour coding in the first column is simply to identify where similar themes/outcomes are included.

Table 3 – Indicative shortlist of options

Table 4 - Supporting information regarding evidence and likely impact of these elements

# Financial Case

## Introduction

At the Strategic Outline Case stage, the financial case will be indicative with high level indications of financial costs and funding profiles. A key aspect of concern for decision makers is how much the scheme will cost and who pays for the scheme over the full lifecycle of a project. A simple indicative view, at this stage of scheme development, of the flow of money associated with each of the shortlisted options, demonstrating the potential overall liability for the project, and which Government sources are likely to be funding for different elements (for example capital compared to operating / maintenance costs).

The business case will build on this initial indication as the options progress to Outline Business Case stage and then to Full Business Case stage. To successfully do this, the following information would be required as the shortlisted options progress through the business case lifecycle:

- Project cost estimates

- Proposed and likely funding sources and type

- Funding profile

## Indicative costs for shortlisted options and outline investment profile

Table 5 shows an indicative view of the financial costs for each of the shortlisted options as well as the benchmark CAZ and do-nothing options. Note, that the costs have been categorised at this early stage to highlight their indicative nature. The table also shows, who is likely to fund each option and an indication of the spend profile.

Table 5 - Financial costs and spend profile

| Option | Details | Overall Cost (excluding Holyhead Road) | Additional Hotspot areas (Holyhead Road) | Funding Source | 2018/19 * | 2019/20 | 2020/21 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Do Nothing | - | No cost | N/A | N/A | - | - | - |
| Benchmark CAZ B | Taxis, buses, coaches and HGVs on the ring road and, possibly, key radial routes | £10m-£25m | approx. £20m | Public sector | 10% | 70% | 20% |
| Benchmark CAZ C | Taxis, buses, coaches, HGVs and LGVs on the ring road and, possibly, key radial routes | £10m - £25m | approx. £20m | Public sector | 10% | 70% | 20% |
| S1 | Reduce the number of private vehicle trips in the Coventry urban area (with a focus on bus improvements in key areas. Also includes low emission taxis) | £25m - £35m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |
| S2 | Reduce the number of private vehicle trips in the Coventry urban area (Same as S1 plus a focus on cycling in key areas) | £45m - £55m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |
| S3 | Reduce the number of private vehicle trips in the Coventry urban area (Same as S1 plus a focus on improving traffic flow along key corridors) | £35m - £45m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |
| S4 | Increase the proportion of Euro 6 compliant buses and taxis within the Coventry urban area | £25m - £35m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |
| S5 | Increase the proportion of Euro 6 compliant buses in the Coventry urban area | £15m - £20m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |
| S6 | Increase the proportion of Euro 6 compliant LGVs within the Coventry urban area | Under £10m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |
| S7 | Improve journey efficiency along key radial and arterial routes supported by Travel Planning and marketing | £15m - £25m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |
| S8 | Improve journey efficiency along key radial and arterial routes supported by cycling measures, travel planning and marketing | £35m - £45m | approx. £20m | Public sector with some private sector | 30% | 50% | 20% |

* The higher spend profile percentages in the 2018/19 column indicate where schemes can be implemented quickly and can start having an immediate impact. However, this is indicative and will become more accurate as the options develop.

In developing the high level, indicative view of the costs for each shortlisted option the following assumptions have been made:

- A cost of £20m has been assumed for significantly reducing traffic on or along any key hotspot areas and any associated infrastructure requirements. This indicative figure is additional to the costs already indicated for options S1 to S8,

- Marketing and campaign costs have been assumed to be £250k per corridor over a 3-year campaign (4 corridors have been assumed).

- Four corridors along with adjacent corridors, with 10 traffic junctions along each corridor, have been assumed for.

- The retro-fitting of 50 buses has been assumed. This assumes that 3/4 of the bus retro-fits have already been funded.

- It has been assumed that four key corridors will be improved with first class cycling facilities.

- It has been assumed that four key corridors will be improved with improved bus facilities as well as the introduction of integrated ticketing throughout Coventry.

- In developing the costs for the workplace travel planning, it has been assumed that top 20 employers in Coventry will be targeted (approx. 60,000 employees) with an initial travel planning session followed by a booster session. This includes the Coventry and Warwick universities.

- In developing the costs for the school travel planning, it has been assumed that top 20 largest education establishments in Coventry will be targeted (approx. 20,000 pupils/students) with an initial travel planning session followed by a booster session.

## Funding sources

A full range of funding options will be considered, including potential private sector funding options, as part of the business case.  These will include financial contributions from developers and transport operators, other potential national and local government funding sources, and funding from JAQU.

Existing funding sources available for environment, clean air and improving infrastructure will be investigated where possible. Further details of these can be investigated once options have been further developed. At this stage, it is not possible to detail the exact funding sources which can be targeted.

### Early measures funding

In March 2018 the UK Government has announced more than £40 million to support local authorities take immediate action to improve air quality. As part of this announcement, Coventry City Council has been awarded more than £2m to act to reduce NO2 levels within the Coventry urban area. The following schemes have been funded as part of this announcement:

- Electric taxi leasing scheme;

- Junction improvement at Ball Hill (Walsgrave Road/Clay Lane Junction);

- SCOOT traffic signals, VMS signs and pollution monitors along Walsgrave Road; and

- Engagement/communication measures focussing in on the Walsgrave Road corridor.

Going forward the preferred option(s) will build upon the ‘early measures’ funding to reduce the NO2 exceedances to below the threshold limit values in the shortest possible time and to ensure these two programmes work together, the proposed governance structure as the two reporting to the same board.

## Capital and revenue constraints

As it is with most government funding streams, it is understood that JAQU funding is limited and options will be designed to maximise benefits while minimising the cost of implementation. Hence, options should achieve the highest possible BCR, while also achieving NO2 compliance in the shortest possible time.

Opportunities to obtain further funding from private investment as well as other local and national government sources will be explored, however, it is understood that this cannot solely be relied upon as all government funding sources have prescribed requirements and private funding is difficult to obtain without improved profitability for private investors.

# Management Case

This Management Case sets out the framework that CCC will use to deliver the programme of measures to achieve compliance.   Effective delivery will rely on accurate and achievable programme plans with clear stage boundaries. This will enable timescales and delivery to be managed effectively by setting key milestones and evaluating progress against baseline targets. This is an approach established through existing programme delivery across a range of transport programmes.

## Strategic Roles/Key Stakeholders

There are a number of organisations who have strategic roles in the delivery of the Air Quality Local Plan and are set out in the following table:

Strategic Roles

| Organisation | Strategic Roles |
| --- | --- |
| JAQU | Overall management of the Local Air Quality Management (LAQM) process. Delivering the UK Plan to for Tackling Roadside Nitrogen Dioxide Concentrations. Provision of funding for local authorities to develop and deliver their Local Plans. Development and implementation of national initiatives to improve air quality. |
| CCC | Legally responsible for improving air quality in Coventry under the Environment Act 1995. Implementation of measures to tackle exceedances of air pollutant levels within the Coventry Air Quality Management Area (AQMA). Developing and delivering the Local Plan to Tackle Roadside Nitrogen Dioxide Concentrations – in particular demonstrating local leadership in tackling air quality issues in Coventry. |
| Transport for the West Midlands | Provision of advice, support and funding in relation to pan-West Midlands initiatives which will contribute towards improved air quality – including public transport services, bus fleet, CAVs and walking / cycling. Co-ordination and sharing of best practice and experience in relation to air quality issues across the conurbation. |
| Technical consultants | Provision of programme management support. Assisting with specific technical tasks for the Feasibility Study and Early Measures programme, in particular: - Traffic modelling; - Air quality modelling; - Option identification; - Economic modelling; - Option appraisal; - Outline design |

## Governance Structure

The current governance structure is provided below, with further detail regarding the roles and responsibilities in the subsequent table.

## Governance Structure Roles and Responsibilities

| Governance Level | Roles and Responsibilities |
| --- | --- |
| Member Steering Group (MSG) | Provision of strategic direction and advice in relation to the key Cabinet portfolios impacted by air quality issues, namely: - Economic Regeneration; - Transport; - Environmental Health; and - Public Health. |
| Programme Board (PB) | Receiving advice (from the JAQU and PMT) and making decisions on the direction of the Local Plan work, including: - Setting and monitoring clear objectives for the Local Plan; - Overview and co-ordination of all programme activities; - Monitoring progress against programme activities and milestones – in particular the Feasibility Study and associated technical activities; - Reviewing risk register and mitigation measures; - Signing off the Feasibility Study documents for submission to JAQU; and - Providing advice on key technical and policy issues in relation to air quality. |
| Programme Management Team | Responsible for: - Being main liaison with JAQU; - Producing, monitoring and updating all of the Programme documents; - Commissioning the necessary technical work identified by the Feasibility Study Proposal; - Monitoring progress of Feasibility Study technical work streams; - Drafting the Feasibility Study documents; - Drafting all reports for consideration and approval by Programme Board and CCC Cabinet; - Monitoring spend against agreed budgets; - Working with stakeholders; and - Ensuring that all legal, financial and procurement processes are followed. |
| CCC Support Functions (SF) | Provision of advice and support to the PMT and PB in relation to: - Legal issues; - Finance; - Procurement; and - Communications. |
| Feasibility Study Work Streams (WS) | Technical support from consultants/specialists as required by the developing options. |

## Programme

Progress will be regularly reviewed through the use of the programme, which is a live document which is updated as the scheme progresses.  This sets out the key events of the project and when they are expected to happen.

The programme is also a useful tool in terms of change control.  Any significant changes to the project impacting scope, timescales, cost etc will be reported to the PB for sign off to ensure that appropriate actions are taken to minimise the impacts/accept the change of scope.  An updated copy of the JAQU Project Plan format document is enclosed.

## Risk Management

Risks are tracked as part of the Programme Board reports and discussed when applicable monthly. The risk register is a live document that is continually revisited and updated throughout the life of the project, ensuring that risks can be minimised through on-going monitoring and mitigated through effective programme management and partnership working across the wider stakeholders.

Given the challenging timescales for this work, in order to ensure early impact on NO2 external consultants will need to be part of the programme.  As previously stated in the Commercial Case, CCC have a number of procurement routes which are well used, therefore allowing flexibility to respond to changes in delivery requirements quickly.

One key link to minimise future delivery risk is the scope of the Early Measures plans which, as there are components included in the early measures programme which will certainly provide additional opportunity to identify issues or concerns and address them – in effect, lessons learnt will feed directly back into the Local Plan final option which will ensure effective mobilisation, which in turn minimises associated risk when following similar measures.

# Commercial Case

## Procurement Process

In order to meet the very challenging timescales associated with this project, procurement will need to take account of any additional grant award conditions required by JAQU as well as any lead in times for local governance processes.

Given the time pressures, where appropriate the council will look to utilise existing procurement routes, including existing frameworks to minimise risk to delivery timescales.

There are a wide range of OJEU compliant regional and national frameworks which are available for the council to access (e.g. West Midlands Highway Alliance Professional Services Framework (PSF), Eastern Shires Purchasing Organisation (ESPO), Crown Commercial Services (CCS) framework as well as access to Coventry City Council’s Direct Labour Organisation (DLO).

At this early stage in the process, there are still a large number of option packages which will all have various requirements so no one particular procurement route will apply.

All procurement will be subject to the City Council’s Procurement and Commissioning robust governance process, which will include all procurement commissions greater than £1m per annum requiring approval by Cabinet, and all contract values less than £1m per annum being tabled at Procurement Panel and Board as appropriate.  Coventry City Councils Rules for Contracts will be followed as well as full OJEU rules where thresholds are met and no frameworks are available.

## Proposed Measures

Further work is required through the option appraisal process (defining the proposed measures) before the commercial case can be further developed.  The proposed shortlist of options includes a number of similar themes such as:

- Infrastructure changes

- Communications and Marketing

- Embracing new technologies

- ‘Softer’ measures such as travel planning

In the first instance, the capability and capacity of our in-house teams will be considered to deliver elements, subject to having the necessary funding.  However, it is already known that there will be some aspects which (if included in the shortlisted option), will require access to specialist skills from external partners and stakeholders.

Where possible, local suppliers will be used.

It is also noted that some of these elements are included in the Early Measures submission.  This gives the added benefit of testing appropriate procurement routes, limiting risk later down the line.

## External Consultants

Where it is necessary to undertake work via external consultants, appropriate procurement routes will be identified.  The following information will determine the routes we will be required to consider, all of which have varying timescales:

- Type of contract (Goods/Services, Goods/Services and Design etc)

- Level of spend on requirements

- Suitability of existing frameworks

- Specialist nature (e.g. where there are very few supplier options)

Appendices

###### Assumptions for initial air quality modelling

Assumptions made in ‘the initial air quality modelling’ are presented in this appendix and are included for completeness – this will be reviewed and replaced with more up to date and comprehensive data prior to the Options Appraisal process.

Whilst the initial air quality modelling was undertaken in accordance with the principles of JAQU’s Evidence Guidance, a number of assumptions were made to undertake the modelling as shown below:

- To-date, local fleet composition data from Automatic Number Plate Recognition (ANPR) surveys are not available (instead national fleet composition data have been used i.e. the same as used within the PCM model).  Euro standard composition data for taxis (black cabs) in Coventry have however been collected previously and have therefore been incorporated into the modelling process.

- In the absence to-date of any specific data, taxis (black cabs) have been assumed to be responsible for 4% of total car journeys in Coventry.  Going forwards, the proportion of vehicle movements made by taxis (black cabs) will be determined from ANPR survey data.

- The effect of gradient on pollutant emissions has not currently been accounted for within the modelling (except on Holyhead Road);

- The traffic data used to inform the interim modelling have been derived from readily available forecast years within the CASM traffic model (2013 and 2019).  Updated forecast years (2017, 2021 and 2026) will however be used to inform the Initial Evidence Submission.

- Annual mean Road-NOx concentrations have been estimated for 2017 and 2021 only, and linearly interpolated for all other years.  Interpolated Road-NOx has then been input to the NOx to NO2 calculator along with the corresponding mapped background concentration for that year to calculate total NO2.

- Currently, mapped background NO2 concentrations have been scaled upwards (by 34.6%) based on a comparison between the mapped background concentration and the measured annual mean NO2 concentration at the Coventry Allesley AURN site in 2017.

- Dispersion model outputs have been verified against a provisional 2017 monitoring dataset and adjusted where necessary.  It should be noted that the monitoring dataset used may change slightly once 2017 monitoring data is fully ratified and national diffusion tube bias-adjustment factors for 2017 published.

- Currently default f-NO2 ratios have been used to derive NO2 concentrations using the NOx to NO2 calculator, rather than f-NO2 values calculated specifically at each receptor;

- Annual mean NO2 concentrations have been estimated at an initial batch of receptors for comparison to PCM model outputs, however it should be noted that whilst careful consideration has been given to the positioning of these receptors, they may not necessarily reflect the receptors ultimately used to assess compliance with the requirements of the Air Quality Directive within the Initial Evidence Submission (e.g. some may represent locations where there is no public access and/or long-term exposure).

###### Modelled exceedances of EU limit values in 2021

This appendix presents the forecast exceedances at various hot spot locations around the Coventry urban area. This information is taken from the initial local air quality modelling.

| CENSUS ID | ROAD NAME | Maximum Modelled Roadside Annual Mean NO2 concentration |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 |
| 7647 | A4114 (Holyhead Road) | 102.9 | 99.5 | 95.9 | 92.0 | 88.2 | 84.3 | 80.3 | 76.2 | 72.2 | 68.1 | 64.0 | 60.0 | 55.9 | 51.9 |
| 27132 | A4114 (London Road) | 57.1 | 55.4 | 53.6 | 51.6 | 49.8 | 47.9 | 46.0 | 44.2 | 42.3 | 40.5 | 38.6 | 36.8 | 35.0 | 33.3 |
| 37748 | A4053 (SE quadrant of ring road) | 52.2 | 51.0 | 49.8 | 48.5 | 47.5 | 46.5 | 45.6 | 44.7 | 43.8 | 43.0 | 42.2 | 41.4 | 40.7 | 40.1 |
| 37731 | A4053 (SW quadrant of ring road) | 48.9 | 47.9 | 46.9 | 45.8 | 45.0 | 44.3 | 43.6 | 42.9 | 42.3 | 41.7 | 41.1 | 40.6 | 40.2 | 39.7 |
| 58401 | A4600 (Walsgrave Road) | 47.6 | 46.4 | 45.2 | 43.8 | 42.5 | 41.2 | 39.9 | 38.7 | 37.5 | 36.3 | 35.1 | 34.0 | 32.9 | 31.8 |
| 7631 | A4053 (NE Quadrant of ring road) | 49.6 | 47.8 | 46.0 | 44.1 | 42.3 | 40.4 | 38.7 | 37.0 | 35.3 | 33.7 | 32.1 | 30.5 | 29.0 | 27.5 |
| 6491 | A444 (between A4114 London Road and A46) | 49.3 | 47.5 | 45.6 | 43.6 | 41.9 | 40.1 | 38.3 | 36.5 | 34.7 | 32.9 | 31.1 | 29.3 | 27.5 | 25.8 |
| 47156 | A429 (Warwick Road) | 46.3 | 45.1 | 43.9 | 42.6 | 41.7 | 40.7 | 39.9 | 39.0 | 38.2 | 37.5 | 36.8 | 36.1 | 35.5 | 34.9 |
| 27693 | A4053 (NW quadrant of ring road) | 47.9 | 46.3 | 44.7 | 42.9 | 41.4 | 39.8 | 38.2 | 36.8 | 35.3 | 33.9 | 32.5 | 31.2 | 30.0 | 28.8 |
| 26497 | A4600 (Sky Blue Way) | 46.7 | 45.2 | 43.8 | 42.2 | 40.7 | 39.2 | 37.8 | 36.5 | 35.1 | 33.8 | 32.5 | 31.3 | 30.1 | 29.0 |
| 47690 | A4053 (NW quadrant of ring road) | 45.2 | 43.9 | 42.6 | 41.3 | 40.1 | 38.9 | 37.8 | 36.7 | 35.6 | 34.6 | 33.6 | 32.6 | 31.7 | 30.8 |

###### Indicative source apportionment

This appendix presents the source apportionment currently used within the initial air quality modelling, without local fleet information being available.

| CENSUS ID | ROAD NAME | Modelled Annual Mean NO2 (2021) | Estimated Annual Mean NO2 Contribution |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Road | Backgro-und | Petrol Car | Diesel Car | Petrol LGV | Diesel LGV | Rigid HGV | Artic HGV | Buses | Coaches | Taxi (Black Cab) |
| 7647 | A4114 (Holyhead Road) | 88.2 | 64.2 | 24.0 | 4.4 | 32.2 | 0.0 | 10.6 | 3.3 | 0.6 | 3.7 | 2.2 | 6.4 |
| 27132 | A4114 (London Road) | 49.8 | 29.6 | 20.2 | 2.0 | 14.0 | 0.0 | 6.2 | 1.3 | 0.3 | 1.5 | 0.9 | 3.0 |
| 37748 | A4053 (SE quadrant of ring road) | 47.5 | 21.5 | 26.0 | 1.5 | 11.4 | 0.0 | 2.7 | 1.2 | 0.2 | 1.2 | 0.8 | 2.2 |
| 37731 | A4053 (SW quadrant of ring road) | 45.0 | 19.0 | 26.0 | 1.6 | 10.9 | 0.0 | 2.0 | 0.7 | 0.1 | 0.8 | 0.5 | 2.3 |
| 58401 | A4600 (Walsgrave Road) | 42.5 | 23.6 | 18.9 | 1.8 | 13.2 | 0.0 | 3.3 | 0.8 | 0.2 | 0.9 | 0.6 | 2.6 |
| 7631 | A4053 (NE Quadrant of ring road) | 42.3 | 18.3 | 23.9 | 1.2 | 8.7 | 0.0 | 3.6 | 1.0 | 0.2 | 1.1 | 0.7 | 1.7 |
| 6491 | A444 (between A4114 London Road and A46) | 41.9 | 21.5 | 20.3 | 1.6 | 10.5 | 0.0 | 5.3 | 0.5 | 0.1 | 0.6 | 0.3 | 2.4 |
| 47156 | A429 (Warwick Road) | 41.7 | 15.7 | 26.0 | 1.1 | 8.3 | 0.0 | 1.6 | 0.9 | 0.2 | 1.0 | 0.7 | 1.7 |
| 27693 | A4053 (NW quadrant of ring road) | 41.4 | 17.4 | 23.9 | 1.2 | 8.6 | 0.0 | 3.3 | 0.7 | 0.1 | 0.8 | 0.5 | 1.9 |
| 26497 | A4600 (Sky Blue Way) | 40.7 | 19.5 | 21.2 | 1.5 | 10.3 | 0.0 | 3.4 | 0.6 | 0.1 | 0.7 | 0.4 | 2.2 |
| 47690 | A4053 (NW quadrant of ring road) | 40.1 | 16.1 | 24.0 | 1.2 | 8.4 | 0.0 | 2.6 | 0.7 | 0.1 | 0.7 | 0.5 | 1.7 |

###### Estimated effect of CAZ classes

This appendix presents various hot spot locations around the Coventry urban area and the very indicative forecast exceedance levels at these locations with differing classes of CAZs in place.  At this stage with limited information available – it is has been assumed that these measures would be city wide.

| CENSUS ID | ROAD NAME | Estimated Year of Compliance with Annual Mean NO2 EU Limit Value |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | DM | CAZ A a | CAZ B a | CAZ C a | CAZ D a |
| 7647 | A4114 (Holyhead Road) | >2030 | >2030 | >2030 | >2030 | >2030 |
| 27132 | A4114 (London Road) | 2027 | 2025 | 2025 | 2024 | 2021 |
| 37748 | A4053 (SE quadrant of ring road) | 2025 | 2023 | 2023 | 2022 | 2021 |
| 37731 | A4053 (SW quadrant of ring road) | 2030 | 2025 | 2025 | 2025 | 2021 |
| 58401 | A4600 (Walsgrave Road) | 2023 | 2022 | 2021 | 2021 | 2021 |
| 7631 | A4053 (NE Quadrant of ring road) | 2023 | 2022 | 2021 | 2021 | 2021 |
| 6491 | A444 (between A4114 London Road and A46) | 2023 | 2022 | 2021 | 2021 | 2021 |
| 47156 | A429 (Warwick Road) | 2022 | 2021 | 2021 | 2021 | 2021 |
| 27693 | A4053 (NW quadrant of ring road) | 2022 | 2021 | 2021 | 2021 | 2021 |
| 26497 | A4600 (Sky Blue Way) | 2022 | 2021 | 2021 | 2021 | 2021 |
| 47690 | A4053 (NW quadrant of ring road) | 2022 | 2021 | 2021 | 2021 | 2021 |
| a Assumes 2021 is earliest year in which CAZ can be implemented in Coventry. |  |  |  |  |  |  |

It should be noted that:

- To-date, emissions have been estimated for each road link in each scenario using national estimates of fleet composition (i.e. the default for urban areas included within the EFT).  This analysis will therefore be updated when local fleet composition data are collected during the planned ANPR survey.  It is assumed, based on experience elsewhere, that the local vehicle fleet will be older than estimated nationally, and therefore the magnitude of the impact of each of the CAZ scenarios considered is likely to be larger than currently estimated, as the baseline vehicle fleet, particularly for some vehicle types, will be older than currently assumed.

- To estimate Road-NOx concentrations in future years for each CAZ scenario, the impact of each CAZ class has been estimated in both 2017 and 2021, with Road-NOx concentrations then interpolated between these years and beyond 2021.  It is recognised that this approach is not ideal, however interpolating between the 2017 base year and a with CAZ scenario in 2021 was considered likely to overestimate the rate of improvement with each CAZ scenario beyond 2021.  Going forwards, it is proposed to also model a future year beyond 2021 (e.g. 2026), which can be used to interpolate future year with CAZ concentrations more accurately (i.e. by interpolating between 2021 and 2026).

###### Options Initially Sifted Out

This appendix presents all the options, which were taken out during an initial sift. This was prior to the sifting undertaken using the MCA framework (critical success factors). Reasoning behind the sifting is also presented.

| OPTION TYPE | OPTION DESCRIPTION | RATIONALE FOR SIFTING OUT |
| --- | --- | --- |
| Infrastructure | Coventry Station improvements and bus interchange. | The station masterplan is currently under development; however, this is unlikely to take place in time to impact on NO2 levels in the shortest possible time (2021). |
| Public Transport | Investment into the transport network such as HS2 and associated connectivity. | HS2 Phase 1 is planned for opening in 2026, hence, investing money into improving connectivity will not allow Coventry to meet NO2 targets in the shortest possible time (2021). |
| Public Transport | Very light rail. | Implementing infrastructure for very light rail is expensive and the planning and delivery of such infrastructure will take time. Hence, a very light rail option will not allow Coventry to achieve the NO2 target levels in the shortest possible time (2021) and achieve value for money. |
| Public Transport | Metro sprint along priority corridors connecting major towns, cities and the airport. | It will be very difficult to plan and implement the infrastructure in the shortest possible time (2021) to meet NO2 target levels. |
| Public Transport | Coventry to Nuneaton rail corridor improvements. | A lack of available diesel rail vehicles (DMU) in the UK market place will mean that these improvements are unlikely to help meet the NO2 target levels in the shortest possible time (2021). |
| Employer Led | Park and Ride scheme from Birmingham and Coventry Airports, using electric vehicles, to JLR. | Very specific and will not contribute enough to the overall reduction of NO2 in the Coventry urban area. |
| Employer Led | Introducing low emission vehicles for traffic officers. | Very specific and will not contribute enough to the overall reduction of NO2 in the Coventry urban area. |
| Cycle Based | Ensure that cycling routes are green and scenic to enable a higher uptake of cycling activity. | Defra have suggested that early evidence shows that additional green space/vegetation/trees do not contribute significantly to the reduction of NO2 levels. |
| Planning Policy | Embedding health into the planning process. There could be potential discussions with developers prior to planning applications about ensuring health is taken more seriously in new developments allowing more scope for physical activity within the developments. | This option is not likely to have a significant impact on reducing NO2 levels in the shortest possible time, as the number of new developments between now and 2021 is likely to be small. |
| Infrastructure | Implement a metro to Birmingham and Solihull | Implementing infrastructure for a metro system is expensive and the planning and delivery of such infrastructure will take a long time. Hence, a metro system will not allow Coventry to achieve the NO2 target levels in the shortest possible time (2021) and achieve value for money. |
| Infrastructure | Start building infrastructure for autonomous vehicles, as it is anticipated that in around 20 years’ time we will all be travelling in these and autonomous vehicles will make the road accessible for all. | This type of transport mode and technology is too far into the future and will not allow Coventry to meet their emission levels in the shortest possible time (2021). |
| Technology | Change the location of exhaust pipes to the other side of the vehicle i.e. not close to pedestrians walking along the pavement. | It will not be possible to implement this solution on vehicles in the timeframe available to allow Coventry to meet their air quality targets in the shortest possible time. Such an action will require international collaboration with car manufacturers. |
| Technology | Inductive charging i.e. charge vehicles by placing the vehicle over a charge pad. | This type of technology is still in its infancy and will not allow Coventry to meet their NO2 targets in the shortest possible time. |
| Technology | Invest on research into low emission vehicles with an endless range. | The timescales to achieve NO2 compliance within the shortest possible time would not be possible, as the results from the research and the actions required from the research are likely to take longer than allowed. |
| Technology | Autonomous travel pods, which can be used around the city as a taxi service. | This type of technology is still in its infancy and will not allow Coventry to meet their NO2 targets in the shortest possible time. |
| Technology | Invest in and develop autonomous mass transit in the city of Coventry. | Implementing infrastructure for such a system is expensive and the planning for such infrastructure will take a long time. Hence, an autonomous mass transit system option will not allow Coventry to achieve the NO2 target levels in the shortest possible time and achieve value for money. |
| Public Transport | Increase spaces for bikes on trains and have provision for bikes on trains during the peak hours. A potential solution could be separate carriages on trains, only for bikes. | Unlikely to be feasible, as train operators are likely to lose revenue and will object. Furthermore, the rail franchise for West Midlands Railways has just been awarded and the Virgin West Coast is currently in negotiations. Hence, implementing such a measure is likely to take longer than the shortest possible time (2021). |
| Public Transport | Make substantial investment in HS2 to make it more interconnected. | HS2 Phase 1 is planned for opening in 2026, hence, investing money into improving connectivity will not allow Coventry to meet NO2 targets in the shortest possible time. |
| Public Transport | Improve rail links to UK Central from Coventry by implementing a light rail system | Implementing infrastructure for very light rail is expensive and the planning for such infrastructure will take time. Hence, a very light rail option will not allow Coventry to achieve the NO2 target levels in the shortest possible time and achieve value for money. franchising will not allow. |
| Public Transport | A new rail station located in the east of Coventry and which will link to University Hospitals Coventry and Warwickshire (UHCW). | Implementing such type of infrastructure will take a long time to plan and implement, hence, this option is unlikely to enable Coventry City Council to meet their NO2 target levels in the shortest possible time (2021). |
| Public Transport | Rapid transit and or a metro system in the Coventry area. | Implementing infrastructure for rapid transit or metro system is expensive and the planning for such infrastructure is will take time. Hence, a very light rail option will not allow Coventry to achieve the NO2 target levels in the shortest possible time and achieve value for money. |
| Public Transport | Make public transport free, hence, the need for a car would diminish. | Not feasible due to the costs involved with implementing such a system, hence, value for money would not be possible. But increased affordability is an option. |
| Taxis | Implement and promote taxi sharing service in Coventry. This is currently done in South Africa and taxi drivers can benefit as there is a potential for them increase the fare for shared taxis and passengers benefit as half of the increased fare is less than the previous fare. | There are safety and security risks involved with travelling alone with strangers. Furthermore, the demand for this type of activity is likely to be very low. |
| Financial Penalties / Incentives | Increase the price of diesel by increasing the duty on diesel to reflect the full environmental and health impact costs. | This will require national Government support and intervention and is unlikely to take happen in the shortest possible time (2021). |
| Financial Penalties / Incentives | Work with DVLA to increase vehicle tax for larger and or higher polluting vehicles. | This will require national Government support and intervention and is unlikely to take happen in the shortest possible time (2021). Furthermore, this has recently been implemented by the Government. |
| Planning Policy | Coventry needs to think about the future of air quality in a joined-up way and should think long term rather than short term. | This does not allow Coventry to meet their NO2 target levels in the shortest possible time. |
| Planning Policy | Develop an new regional spatial plan and ensure that it is a bigger priority, politically. | This does not allow Coventry to meet their NO2 target levels in the shortest possible time. |
| Others | Install multi-utility tunnels and channels under the road, with liftable covers, to prevent the digging of roads each time for a new job. | The infrastructure required will take a long timeframe and the costs involved would be significant. Hence, Coventry would not be able to achieve value for money and achieve NO2 target levels in the shortest possible time. |
| Information Based | Provide travel packs to residents of new developments. | This option is unlikely to allow Coventry to meet their NO2 target levels in the shortest possible time as the number of new developments between now and 2021 is likely to be small, hence, having a minimal impact. |
| Information Based | Initiate projects with university students and academics to undertake research on key issues and issue areas and use the findings to develop solutions. | Will take too long to have an impact as research needs to be first undertaken and then conclusions drawn from the research with the aim of implementing a solution based on the research. |
| School Safety | Mannequin children outside schools to reduce speeds. This is an approach currently used in Nottingham. | This is unlikely to have a large enough impact on NO2 exceedances as speed of vehicles is not, necessarily, the issue. |
| Transport Modelling | Map the key transport movements in the Coventry urban area. | This is not a solution as mapping the key transport movements is likely to allow Coventry to understand where the issues are. |
| Community Engagement | Connect with the community by running joined up campaigns with the community on what local communities want and take account of their inputs in the planning process. The following are some of the community type of engagements, which can be undertaken: - Work with local communities to design streetscape and ideal streets to close to traffic. - Introduce more sustainable community plans, which include the monitoring of local air quality and following up air quality issues and plans with the community and getting the community more involved. - Undertake community engagement on all projects and identify a balance between the people who live there and the people who travel on that road. As part of the engagement, build 3D models to allow the community to use and identify issues and solutions. | This type of activity does not help reduce NO2 emission levels, significantly. |

###### Options Recommended for Options Sifting

This appendix presents all the options, which remained beyond the initial sift and were put forward for the MCA sifting process. This is a list of all the options, which remained and are in no particular order.

| NO. | OPTION | WHAT DOES IT ADDRESS? | DESCRIPTION |
| --- | --- | --- | --- |
| 1 | Develop and implement priority lanes aimed at promoting car sharing, public transport and the use of low emission vehicles | Targets single occupancy car trips along hotspots | Develop and implement priority lanes on key arterial and radial routes, where possible. E.g. lanes which can only be used by vehicles with more than one person in the car, low emission vehicles and buses etc. This would encourage car sharing and reduce the number of single occupancy car trips and or journeys and the use of low emission vehicles and public transport. |
| 2 | Retro-fit existing cars with low emission engines | Targets the level of emissions from cars by targeting existing cars | Retro-fit existing cars on the road using low emission engines and technology to make them eco-friendlier. |
| 3 | Improve public transport connectivity to the Ricoh Arena | Reduces car trips along hotspots by improving bus transport | Provide a more frequent public transport service and additional capacity to the Ricoh Arena during events and sports matches, to reduce the number of car journeys. |
| 4 | A more frequent and better-quality bus service along key routes. | Reduces car trips along hotspots by improving bus transport | Develop and implement a higher frequency and a better quality (improved the comfort levels, increased amount of available personal space, wifi connectivity, low emission vehicles) bus service along key routes, where the NO2 levels are in exceedance. |
| 5 | A faster and more direct bus service between Coventry and Solihull/Warwick | Targets commuter car trips by improving public transport | Provide a more direct and faster bus service between Coventry, Solihull and Warwick. |
| 6 | Promote and incentivise the use electric cycles for long distance commuting. | Encourages walking and cycling mode share, hence, reducing vehicle trips | Promote the use of electric cycles for longer distance commuting. |
| 7 | Implement measures to incentivise behaviour change | Improved travel planning | Implement measures to get people to change their routine, involving more open conversations into schools, healthcare facilities and employers. As part of this measure, undertake campaigns, to portray the message that healthier lifestyle and behaviour is trendy and fashionable. |
| 8 | Take a more strategic corridor and area based approach to road improvements | Targets journey efficiency | Implement and undertake a more comprehensive and strategic corridor and area-based approach to improvements on the road network rather than a piecemeal junction by junction improvement. |
| 9 | Implement measures to significantly reduce traffic on certain roads (routes), including infrastructure changes. | Reduces car trips along hotspots by removing traffic | Implement measures to significantly reduce traffic on roads (routes) during certain times of the day by implementing including any required infrastructure changes. |
| 10 | Integrated online shopping delivery | Targets LGV trips | Incentivise retailers to ensure that online shopping delivery is more integrated and planned between retailers so that each delivery vehicle can be better utilised, hence, reducing the number of trips. |
| 11 | Improve facilities along Coventry Canal to increase canal side walking and cycling activity. | Encourages walking and cycling mode share, hence, reducing vehicle trips | Improve facilities along Coventry Canal to encourage more people to use the Canal towpath as a walking and cycling route for local journeys, thereby increasing walking and cycling mode share and reducing vehicle trips. |
| 12 | Enhance the Coventry City Council marketing and campaign strategy. | Marketing and campaigning | Enhance the Coventry City Council marketing and campaign strategy and focus on using social media more effectively. In order to ensure that the message about NO2 exceedances and related issues can be delivered to the community more effectively. |
| 13 | Establish an Employer Network within Coventry with the aim of supporting businesses to encourage more agile working practices and to promote sustainable travel initiatives through shared best practice. | Targets peak hour car trips by changing time of travel | Promote and implement agile working across companies and organisations in the Coventry urban area. The following should be focussed upon to deliver this initiative effectively: - Question the need for travelling to work and implement working behaviours which promote more working from home, hologram meetings etc. - Encourage more flexibility with the hours of work and the place of work. - Establish an Employer Network within Coventry as a means of sharing best practice and sustainable travel initiatives in the most effective manner. |
| 14 | Improve broadband coverage, speed and quality | Targets peak hour car trips by changing time of travel | Improve broadband coverage, speed and quality so that more people can work from home, thereby reducing the need to travel. |
| 15 | Implement measures to increase office sharing to increase car sharing | Improved travel planning | Implement measures to enable and promote businesses and organisations to share office space in order to increase the likelihood of car sharing |
| 16 | Promote and implement the use of additional low emission buses | Targets the level of emissions from buses | Promote and implement the use of additional low emission buses throughout Coventry. Low emission technology can include hybrid buses, biofuel powered buses and electric buses, as an alternative to petrol and diesel. Coventry City Council have already retro-fitted 21 buses with hybrid technology to meet Euro 5 standards. Recently they had submitted a bid to retrofit more buses with low emission technology and have been awarded funding to retro-fit another 150 buses (includes match funding from National Express).Coventry were successful in getting funding for this proposal. |
| 17 | Promote and increase the use of car clubs and car hire schemes | Targets driver behaviour for business and schools | Promote and increase the use of car clubs and car hire schemes rather than ownership. In order to make this initiative successful and help reduce NO2 emissions in the Coventry urban area, the following should be focussed upon: - The use of technology such as mobile applications to find cars and hire cars on demand. - Fleet, within car clubs, should largely comprise of low emission vehicles, including electric vehicles. |
| 18 | Promote and implement measures to increase car sharing | Targets commuter car trips | Promote and implement measures to increase car sharing throughout the Coventry urban area. A car sharing scheme is already in place in Coventry and this could be expanded upon. |
| 19 | Improve cycle security | Encourages walking and cycling mode share, hence, reducing vehicle trips | Implement measures to improve cycle security throughout the Coventry urban area to increase cycling activity and increase mode share. Measures to improve cycle security could include the following: - Provide more secure cycle storage throughout the Coventry urban area. - Provide free GPS trackers for cycles, D-Locks and cycling kits. |
| 20 | Increase cycle hire | Increasing access to cycles, hence increasing mode share. | Increase cycle hire schemes, throughout the city. A new public cycle share scheme is due to be rolled out from Summer 2018 onwards and this could be expanded upon. |
| 21 | Capture and use data to influence route choice. | Reduces car trips along hotspots by removing traffic | Use modern technology and results from pilot studies such as Intelligent Mobility A444, Binley Road and Walsgrave Road A4600 to capture air quality data and influence route choice and to allow the best route to be chosen, in order to minimise NO2 exceedances and emissions. |
| 22 | Public display of air quality data, issues and impacts. | Marketing and campaigning | Collect, analyse and display live air quality information at key locations including schools and shopping centres using digital display screens. Use innovative presentation to link improvement measures with future air quality at locations to engage with the community and promote behaviour change. This information be displayed alongside traffic, parking and public transport information to help influence people’s travel choices when travelling into Coventry city centre. As well as display at key locations, information would be disseminated via the Council’s website, social media, broadcast media and the Employer Network |
| 23 | Promote and support the uptake of low emission private vehicles | Targets the level of emissions from cars | Promote and support the use of private electric vehicles throughout Coventry by: - Introducing plans for electric vehicle charging points at home rather on streets. - Ensuring that electric charge points are located near the front of retail car parks as an incentive for purchasing and using electric vehicles. - Promoting the purchase of electric pool cars and vehicles by employers. - Promoting the use of electric vans and taxis. - Ensuring that new developments provide charging points at new houses and commercial facilities. |
| 24 | Improve electric vehicle charging infrastructure available to private car users | Targets the level of emissions from existing and new cars | Promote and support the use of private electric vehicles throughout Coventry by providing adequate electric vehicle charging infrastructure by: - Make space for and install fast charge points for electric vehicles (for example it may be possible to provide a 80% capacity charge in 30 minutes). - Providing and investing in more universal charging points. - Install on-street charging points in residential areas with no private driveways. |
| 25 | Increasing the number of electric taxi charging points | Targets the level of emissions from taxis | Increasing the number of electric taxi charging points, by expanding on the 39 electric charging points for taxis, which have already been funded. |
| 26 | Introduce a workplace parking levy in Coventry | Targets commuter car trips by focussing on business | Introduce a workplace parking levy in Coventry to reduce the number of trips made for commuting purposes. |
| 27 | MaaS (Mobility as a Service) | Increase public transport patronage | The complete journey experience for public transport users is important and this should be focussed upon to increase public transport usage. MaaS, short for Mobility as a Service, brings all means of travel together. It combines routing options from different transport providers into a single mobile service, removing the hassle of planning and one-off payments. Hence, increasing public transport mode share. |
| 28 | Improve cycling and pedestrian facilities | Encourages walking and cycling mode share, hence, reducing vehicle trips | Increase walking and cycling by improving infrastructure, as it is difficult to promote these activities, otherwise. Areas of focus should include the following: - Adopt best practice from the 'cycle demonstration towns' and “mini-Holland” London Boroughs to build the cycling culture in Coventry. - Improve pedestrian walkway facilities, such as including benches along the route. |
| 29 | Implement more Park and Ride | Targets car trips along hotspots | Coventry should explore opportunities to expand Park and Ride by coordinating with large employers, establishments and developers. Some of the focus areas are: - Park and Ride schemes to link to public bike hire schemes. - Large employers including JLR, University of Warwick and UHCW should be consulted. - Should be planned to accommodate visitor coaches - Potential use of peripheral car parks that are under-utilised on weekdays, such as the Ricoh Arena. |
| 30 | Incentivise large suppliers/retailers/manufacturers to transport more goods by rail. | Targets HGV trips | Work with Network Rail, Freight Operating Companies and large retailers/suppliers/manufacturers, such as JLR, to transport more of their goods by rail, hence reducing the number of the HGV trips. |
| 31 | Increase rail service frequency between Coventry and Warwick. | Targets commuter car trips by improving public transport | Work with Network Rail and Train Operating Companies to increase rail service frequency between Warwick and Coventry, as currently, it is around 1tph. This could reduce the number private vehicle trips between Warwick and Coventry. |
| 32 | Incentivise the uptake of low emission taxis | Targets the level of emissions from taxis | Incentivise tax drivers to buy and or replace taxis with low emission taxis. |
| 33 | Integrate and restrict the delivery of goods to business | Targets HGV and LGV trips | Work with business and road freight hauliers to implement the following: - Ensuring deliveries to business only take place outside of restricted hours - Road hauliers using low emission vehicles for delivery, where possible - Integrating the delivery schedule so that one delivery vehicle can deliver to multiple users, particularly, when the destinations are close by and or in the same building. |
| 34 | Plan and develop freight consolidation centres | Targets HGV trips | Plan, develop and implement freight consolidation centres for last mile deliveries into and out of the city centre. These could be operated using low emission heavy goods vehicles from a FCC located adjacent to the M6. |
| 35 | Integrated PT ticketing and cross border ticketing | Increase public transport patronage | Coventry City Council should work with transport operators across modes and other local authorities to implement a more integrated ticketing, with focus on the following: - Integrated cross border ticketing between TfWM and Warwickshire. - The use of mobile technology/electronic payments systems, including the Swift Card - Ticket prices, which are easier to understand and are more affordable. |
| 36 | Review and update existing taxi licensing policies | Targets the level of emissions from taxis | Review existing taxi licensing policies and make amendments, where possible, including the following: - Future licensing should be based on emissions and accessibility rather than the age of the vehicle. - Ensure that taxi licensing schemes are competitive and consistent across the West Midlands. For example, it is currently possible to get a taxi license in Wolverhampton, which is less stringent, and drive in Coventry. |
| 37 | Install and update urban traffic control systems using more intelligent programming | Targets journey efficiency | Updating traffic controllers and signalling using more intelligent programming to reduce delays and stop starts on the network. Potential, technology includes the use of SCOOT. |
| 38 | Work with employers to improve their travel plans through the establishment of an Employer Network to facilitate best practice sharing. | Targets driver behaviour | Work with businesses and employers to establish an Employer Network that will help them improve their travel plans and their effectiveness through best practice sharing and by undertaking the following: - Businesses and employers should be required to undertake more review and monitoring of their travel plans to understand the effectiveness of the plans; - All employers should be mandated to having a travel plan; - Businesses should minimise inter-site and inter-office travel. - Employers should invest in a team, who can provide personalised travel planning tips to their employees; and - Employers should highlight the benefits of increased activity to and from work such as weight loss, improved mental health. |
| 39 | Develop and provide a mobile application to improve travel planning (early MaaS) | Targets driver behaviour for business | Develop and provide a mobile application to improve travel planning for the public, similar to the City Mapper application in Birmingham. This is an early type of MaaS service. |
| 40 | Work with schools to improve their travel plans | Targets driver behaviour for schools | Work with schools and parents to improve their travel plans and their effectiveness by undertaking the following: - Promoting clean air zones around schools by implementing parking restrictions outside of schools; - Travel campaigns for parents who drop their children to school; - Implement measures to increase car sharing to and from schools; and - Implement measures to increase 'walking buses', 'cycling buses' and 'scooter buses' for children, which can be organised teacher/parent organisations. |
| 41 | Schools to implement and provide school buses | Targets peak hour car trips by reducing the number of trips | Schools to implement and provide school buses. |
| 42 | Develop and extend the strategic cycle network across Coventry | Encourages walking and cycling mode share, hence, reducing vehicle trips | Develop and extend the strategic cycle network throughout Coventry to make it easier to cycle around the city, thereby increasing cycling mode share and reducing the number of vehicle trips. This includes construction of routes of high quality as well as linking opportunities for multimodal travel through improved access at stations and cycle parking. The strategic network will make cycling more accessible including to groups who are currently more under-represented among people who cycle. |
| 43 | Implement cycle superhighways within Coventry | Encourages walking and cycling mode share, hence, reducing vehicle trips | Implement cycling super highways, throughout, Coventry. The potential to develop cycle superhighways will be considered as part of the LCWIP process and some initial work around routes, which can accommodate these has already been undertaken by Coventry. |
| 44 | Incentivise and provide funding for electric cars | Targets the level of emissions from cars | Provide grants for electric cars to drivers, so that the uptake of electric cars is incentivised and increases, quickly. This is over and above the existing Government schemes promoted through OLEV that provides up to £5k support. |
| 45 | Provide driver behaviour training | Targets driver behaviour for business and schools | Provide driver training to promote better, and greener, driving techniques. |
| 46 | Improve and increase green space | Encourages walking and cycling mode share, hence, reducing vehicle trips | Develop and implement a more holistic vision around 'green space' and the planting of more trees, in order to improve public realm and attract the public to increase walking and cycling, as a result. |
| 47 | Increase parking charges | Increase public transport patronage | Increase parking charges at city centre car parks to reduce the number of car trips to the centre of Coventry, and to encourage people to travel by other modes. |
| 48 | Improve wayfinding for walking | Encourages walking and cycling mode share, hence, reducing vehicle trips | Improve wayfinding for walking as the existing wayfinding is very poor around the city and is possibly discouraging people not familiar with the city from walking. |
| 49 | Low emission LGV vehicles for last mile delivery. | Targets LGV trips | Promote and incentivise in order to increase the use of low emission LGV vehicles around the city for last mile delivery. |
| 50 | Implement better traffic management measures at issue roads (routes) | Targets journey efficiency | Implement better traffic management measures on issue roads, junctions and routes to improve journey efficiency and reduce NO2 emissions. Measures can be wide ranging from one-way traffic flow to improved signalling and gyratory operations. |

###### Long List of Packaged Options

This appendix presents the packaged options. These were developed by taking the long list of options, which remained beyond the initial sift, and combined into groups to make them more effective measures/options.

| PACKAGE | OPTIONS | WHAT DOES IT ADDRESS? |
| --- | --- | --- |
| P1 | 19 - Improve cycle security | Encourages walking and cycling mode share, hence, reducing vehicle trips |
| P2 | 11 - Improve facilities along Coventry Canal to increase canal side walking and cycling activity. 28 - Improve cycling and pedestrian facilities 46 - Improve and increase green space 48 - Improve wayfinding for walking | Encourages walking and cycling mode share, hence, reducing vehicle trips |
| P3 | 42 - Develop a strategic cycle network 43 - Implement cycle superhighways within Coventry | Encourages walking and cycling mode share, hence, reducing vehicle trips |
| P4 | 20 - Increase cycle hire | Increasing access to cycles, hence increasing mode share. |
| P5 | 6 - Promote and incentivise the use electric cycles for long distance commuting. | Encourages walking and cycling mode share, hence, reducing vehicle trips |
| P6 | 27 - MaaS (Mobility as a Service) 35 - Integrated PT ticketing and cross border ticketing | Increase public transport patronage |
| P7 | 12 - Enhance the Coventry City Council marketing and campaign strategy. 22 - Public display of air quality data, issues and impacts. | Marketing and campaigning |
| P8 | 1 - Develop and implement priority lanes | Targets car trips along hotspots |
| P9 | 3 - Improve public transport connectivity to the Ricoh Arena 4 - A more frequent and better quality bus service along key routes. | Reduces car trips along hotspots by improving bus transport |
| P10 | 9 - Implement measures to significantly reduce traffic on certain roads (routes), including infrastructure changes. 21 - Capture and use data to influence route choice. | Reduces car trips along hotspots by removing traffic |
| P11 | 29 - Implement more Park and Ride 47 - Increase parking charges | Targets car trips along hotspots |
| P12 | 5 - A faster and more direct bus service between Coventry and Solihull/Warwickshire | Targets commuter car trips by improving public transport |
| P13 | 26 - Introduce a workplace parking levy in Coventry 38 - Work with employers to improve their travel plans | Targets commuter car trips by focussing on business |
| P14 | 38 - Work with employers to improve their travel plans 39 - Develop and provide a mobile application to improve travel planning (early MaaS) 45 - Provide driver behaviour training 17 - Promote and increase the use of car clubs and car hire schemes 7 - Implement measures to incentivise behaviour change 18 - Promote and implement measures to increase car sharing 15 - Implement measures to increase office sharing to increase car sharing 48 - Improve wayfinding for walking | Targets driver behaviour for business |
| P15 | 40 - Work with schools to improve their travel plans 45 - Provide driver behaviour training 17 - Promote and increase the use of car clubs and car hire schemes 7 - Implement measures to incentivise behaviour change | Targets driver behaviour for schools |
| P16 | 10 - Integrated online shopping delivery 33 - Integrate and restrict the delivery of goods to business | Targets LGV trips |
| P17 | 30 - Incentivise large suppliers/retailers/manufacturers to transport more goods by rail. 34 - Plan and develop freight consolidation centres 33 - Integrate and restrict the delivery of goods to business | Targets HGV trips |
| P18 | 8 - Take a more strategic approach to road improvements 37 - Install and update traffic control systems using more intelligent programming 50 - Implement better traffic management measures at issue roads (routes) | Targets journey efficiency |
| P19 | 13 - Promote and support businesses to encourage more agile working 14 - Improve broadband coverage, speed and quality | Targets peak hour car trips by changing time of travel |
| P20 | 41 - Schools to implement and provide school buses | Targets peak hour car trips by reducing the number of trips |
| P21 | 16 - Promote and implement the use of additional low emission buses | Targets the level of emissions from buses |
| P22 | 23 - Promote and support the uptake of low emission private vehicles 24 - Improve electric vehicle charging infrastructure available to private car users 44 - Incentivise and provide funding for electric cars | Targets the level of emissions from new cars |
| P23 | 2 - Retro-fit existing cars with low emission engines 24 - Improve electric vehicle charging infrastructure available to private car users | Targets the level of emissions from cars by targeting existing cars |
| P24 | 25 - Increasing the number of electric taxi charging points 32 - Incentivise the uptake of low emission taxis 36 - Review and update existing taxi licensing policies | Targets the level of emissions from taxis |
| P25 | 31 - Increase rail service frequency between Coventry and Warwickshire. | Targets commuter car trips by improving public transport |
| P26 | 49 - Low emission LGV vehicles for last mile delivery. | Targets LGV trips |
| P27 | 28 - Improve cycling and pedestrian facilities 42 - Develop a strategic cycle network 19 - Improve cycle security 20 - Increase cycle hire | Encourages walking and cycling mode share, hence, reducing vehicle trips |
| Class B CAZ | Class B CAZ (taxis, buses, coaches and HGVs) on the ring road and, possibly, key radial routes | Benchmark |
| Class C CAZ | Class C CAZ (taxis, buses, coaches, HGVs and LGVs) on the ring road and, possibly, key radial routes | Benchmark |
| Do Nothing | Do Nothing | Do Nothing |

###### MCA Framework

This appendix presents the MCA framework, which was developed using the primary and secondary critical factors. This framework was used to further refine the long list of packaged options into a short list of options to take forward to OBC stage.

| CRITICAL SUCCESS FACTORS | CONSIDERATIONS |
| --- | --- |
| (PRIMARY) Compliance (Meeting the NO2 Levels in the shortest possible time) | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3? |
|  | In which year is compliance achieved? |
|  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m², if combined with another option? [Answer to this question should not be used for the pass/fail scoring] |
|  | Is the option compliant? |
| (A) Does this option improve the overall economy and job prospects, within Coventry? | Does this option improve the overall economy within Coventry? |
|  | Does this option improve job prospects and create jobs within Coventry? |
|  | Overall economy |
| (B) How does this option align with and support the strategic and wider air quality fit? | Does this option fit and or compliment other existing, Council wide, planned policies, particularly within the Local Plan? Including: - public realm, accessibility, culture, innovation and safer community |
|  | How does this option affect overall exposure and to what extent does it reduce overall exposure? |
|  | Does it improve health and wellbeing of residents and visitors, by reducing NO2 emissions? |
|  | Overall strategic and wider air quality fit |
| (C) Is there a well-developed supply side, who have the capacity and capability to deliver this option? | Who will deliver the solution (LA, external party or both)? |
|  | Who will be the lead organisation for the delivery of this option? |
|  | Are there capable contractors available to deliver this option? |
|  | Is there a sufficiently well-developed market to support the efficient delivery of this option? |
|  | Overall supply side and capability score |
| (D) Is this option affordable both in the short and long run? | How affordable is this option in the short run taking account of capital costs? I.e. JAQU would prefer cheaper options over more expensive solutions. |
|  | What is the affordability of this option in the long run taking account of operating and maintenance costs? |
|  | How will this option be funded (public, private or a mix of funding sources)? |
|  | Are there any other potential funding sources, for this option? |
|  | Overall affordability score |
| (E) How achievable is this option given the existing market limitations and constraints? | Can this option be delivered at a local scale? |
|  | Given the market limitations, are there adequate resources available to manage and implement such a solution successfully? |
|  | Is this option based on proven/existing technology? |
|  | Overall achievability score |
| (F) What is the overall distributional Impact of this option? | Does this option significantly affect one or more of particular groups of stakeholders, particularly vulnerable groups? |
|  | Does the option displace the air quality issues elsewhere, and particularly impact deprived areas and communities? |
|  | Is there a potential to insure some groups against the detrimental impacts of the option? |
|  | Does this option have an impact on health inequalities? |
|  | Overall distributional impact score |
| (G) Does this option provide value for money | Do the likely benefits of this option exceed the costs? |
|  | Has the option been designed effectively while maximising benefits? |
|  | Overall value for money score |

###### MCA methodology

This appendix provides further details on the sifting methodology and can be read in conjunction with the Economic Case if further detail is required on the methodology.

Sifting methodology and workshop

Each of the long list of packaged options were given final scores, with clearly recorded rationale during a workshop on the 20th February 2018 at Coventry City Council offices. However, prior to the workshop, the study team scored each of the options, providing rationale. This was done to ensure that the workshop ran smoothly by smoothing out any potential problems in the MCA. Furthermore, the prior scoring allowed the project team to firm up on the advantages and disadvantages for each option, which enabled discussion and challenge during the workshop.

While, scoring the options, each option was compared against the criteria set out in the MCA and equal weightings were applied to each of the secondary CSF, with a view on agreeing/changing the weightings for the secondary CSF during the workshop.

The workshop was attended by various specialists within the study team and represented by a number of departments within Coventry City Council.

Outcomes from the sifting workshop

During the workshop, there were a few recommendations provided by the attendees, to develop more rounded and complete options, which were taken on board by the study team to develop an initial shortlist of options which passed the primary CSF and scored well against the secondary CSFs. The following recommendations were provided by the attendees:

- The weightings recommended for each secondary CSF were discussed and it was agreed that these should remain equally weighted.

- Packaged option 13 (introducing a workplace parking levy in Coventry) would be undeliverable in the timescales. As such, this package was adjusted to a fail but it was agreed that other elements of the packaged option (option 38 - work with employers to improve their travel plans) should still be included within another package.

- An option based around the use of low emission LGVs for last mile delivery should be added to the long list of options, which was added and scored following the workshop taking account of the discussions during the workshop.

- It was agreed that the cycling options fail, as part of other options, as they were currently packaged and presented at the workshop. However, it was recommended that they should be combined with travel planning to make them more effective. Furthermore, a more focussed and more deliverable cycling package was added and scored taking account of discussions with CCC during and following the workshop.

- It was recommended that packaged option (P9 – Improve bus transport) should be designed to be more effective by including within it, the following:

  - Integrated public transport ticketing and cross border ticketing

  - A faster and more direct bus service between Coventry and Solihull/Warwickshire

- Packaged option (P7 – better marketing and campaigning) should remain as an overall strategy for all options to make each option more effective.

- Packaged option (P10 - Implement measures to make certain roads(routes) traffic free including infrastructure changes) should remain in the final shortlist, whatever the score may be as the NO2 exceedances on Holyhead Road are very high and this option may be the only way forward at the location.

The initial shortlisted packaged options, in Table 7, have come out of the sifting process as options which are likely to help Coventry City Council achieve NO2 compliance in the shortest possible time. However, it was also recommended that these packaged options can and should be re-assembled and re-packaged to make them more effective at reducing NO2 emissions in the Coventry urban area.

Table 6 - Initial shortlisted packaged options

| PACKAGED OPTION | DESCRIPTION | COMPLIANCE | SECONDARY CSF SCORE |
| --- | --- | --- | --- |
| P9 | 3 - Improve public transport connectivity to the Ricoh Arena 4 - A more frequent and better-quality bus service along key routes 35 - Integrated PT ticketing and cross border ticketing 5 - A faster and more direct bus service between Coventry and Solihull/Warwickshire 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 10.00 |
| P26 | 49 - Low emission LGV vehicles for last mile delivery. 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 10.00 |
| P14 | 38 - Work with employers to improve their travel plans 39 - Develop and provide a mobile application to improve travel planning (early MaaS) 45 - Provide driver behaviour training 17 - Promote and increase the use of car clubs and car hire schemes 7 - Implement measures to incentivise behaviour change 18 - Promote and implement measures to increase car sharing 15 - Implement measures to increase office sharing to increase car sharing 48 - Improve wayfinding for walking 19 - Improve cycle security 28 - Improve cycling and pedestrian facilities 42 - Develop a strategic cycle network 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 8.00 |
| P15 | 40 - Work with schools to improve their travel plans 45 - Provide driver behaviour training 17 - Promote and increase the use of car clubs and car hire schemes 7 - Implement measures to incentivise behaviour change 19 - Improve cycle security 28 - Improve cycling and pedestrian facilities 42 - Develop a strategic cycle network 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 7.00 |
| P24 | 25 - Increasing the number of electric taxi charging points 32 - Incentivise the uptake of low emission taxis 36 - Review and update existing taxi licensing policies 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 7.00 |
| P18 | 8 - Take a more strategic approach to road improvements 37 - Install and update traffic control systems using more intelligent programming 50 - Implement better traffic management measures at issue roads (routes) 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 6.00 |
| P21 | 16 - Promote and implement the use of additional low emission buses 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 5.00 |
| P27 | 28 - Improve cycling and pedestrian facilities 42 - Develop a strategic cycle network 19 - Improve cycle security 20 - Increase cycle hire 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | 5.00 |
| P10 | 9 - Implement measures to significantly reduce traffic on certain roads (routes), including infrastructure changes. 21 - Capture and use data to influence route choice 12 - Enhance the Coventry City Council marketing, incentivising and campaign strategy | PASS | -5.00 |

The long list of packaged options, which failed on compliance and or scored poorly against the secondary CSFs are shown in Table 7 and are not recommended to be taken any further. The ‘Action Taken’ column suggests any actions which have been taken following on from recommendations during the workshop. Full details of the scores for each of the long list of packaged options, along with rationale can be found in Appendix J.

Table 7 - Failed packaged options

| PACKAGE | DESCRIPTION | COMPLIANCE | SECONDARY CSF SCORE | ACTION TAKEN |
| --- | --- | --- | --- | --- |
| P8 | 1 - Develop and implement priority lanes | FAIL | -4.00 |  |
| P6 | 27 - MaaS (Mobility as a Service) 35 - Integrated PT ticketing and cross border ticketing | Fail | -3.00 | Option 35 has been added to Package 9 Option 39 includes early Maas measures as full MaaS is not possible. |
| P16 | 10 - Integrated online shopping delivery 33 - Integrate and restrict the delivery of goods to business | FAIL | -2.00 |  |
| P1 | 19 - Improve cycle security | FAIL | 1.00 | New package added (P27) and this option has also been added to travel planning measures |
| P2 | 11 - Improve facilities along Coventry Canal to increase canal side walking and cycling activity. 28 - Improve cycling and pedestrian facilities 46 - Improve and increase green space 48 - Improve wayfinding for walking | FAIL | 1.00 | New package added (P27) and Option 28. added to travel planning measures |
| P13 | 26 - Introduce a workplace parking levy in Coventry 38 - Work with employers to improve their travel plans | FAIL | 1.00 | Option 38 is included within travel planning measures |
| P19 | 13 - Promote and support businesses to encourage more agile working 14 - Improve broadband coverage, speed and quality | FAIL | 1.00 |  |
| P3 | 42 - Develop a strategic cycle network 43 - Implement cycle superhighways within Coventry | FAIL | 2.00 | New package added (P27) and Option 42. added to travel planning measures |
| P5 | 6 - Promote and incentivise the use electric cycles for long distance commuting. | FAIL | 2.00 |  |
| P23 | 2 - Retro-fit existing cars with low emission engines 24 - Improve electric vehicle charging infrastructure available to private car users | FAIL | 2.00 |  |
| P11 | 29 - Implement more Park and Ride 47 - Increase parking charges | FAIL | 3.00 |  |
| P20 | 41 - Schools to implement and provide school buses | FAIL | 3.00 |  |
| P25 | 31 - Increase rail service frequency between Coventry and Warwickshire. | FAIL | 6.00 |  |
| P4 | 20 - Increase cycle hire | FAIL | 9.00 | New cycling package added (P27) which includes cycle hire. |
| P12 | 5 - A faster and more direct bus service between Coventry and Solihull/Warwickshire | FAIL | 9.00 | Option 5 has been added to Package 9 |

###### MCA Scores/Rationale for Each Packaged Option

This appendix provides the full details of the scores given in the MCA sifting process and the rationale.

|  |  | P21 | P22 | P23 | P24 |
| --- | --- | --- | --- | --- | --- |
| CRITICAL SUCCESS FACTORS | CONSIDERATIONS | 16 - Promote and implement the use of additional low emission buses | 23 - Promote and support the uptake of low emission private vehicles 24 - Improve electric vehicle charging infrastructure available to private car users 44 - Incentivise and provide funding for electric cars | 2 - Retro-fit existing cars with low emission engines 24 - Improve electric vehicle charging infrastructure available to private car users | 25 - Increasing the number of electric taxi charging points 32 - Incentivise the uptake of low emission taxis 36 - Review and update existing taxi licensing policies |
|  |  | Targets the level of emissions from buses | Targets the level of emissions from new cars | Targets the level of emissions from cars by targeting existing cars | Targets the level of emissions from taxis |
| (PRIMARY) Compliance (Meeting the NO2 Levels in the shortest possible time) | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3? | Yes, this option is likely to reduce the NO2 emission levels in the issue areas as buses operate along these routes or nearby these routes. Furthermore, petrol/diesel buses are large contributors towards NO2 emissions and Coventry has an extensive bus network. | Yes, this option is likely to reduce the NO2 emission levels in the issue areas as cars operate along these routes or nearby these routes. Furthermore, petrol/diesel cars are large contributors towards NO2 emissions. There is a high uptake of new cars in the UK. | Yes, this option is likely to reduce the NO2 emission levels in the issue areas as existing cars operate along these routes or nearby these routes. Furthermore, petrol/diesel cars are large contributors towards NO2 emissions. There is a large number of high polluting existing cars in the Coventry urban area. | Yes, this option is likely to reduce the NO2 emission levels in the issue areas as existing taxis operate along these routes or nearby these routes. Furthermore, petrol/diesel taxis are large contributors towards NO2 emissions. There is a large number of high polluting taxis in the Coventry urban area. |
|  | In which year is compliance achieved? |  | As there are only around 200 electric vehicles in the city, the shift required from diesel / petrol to electric needs to be significant to have a large enough impact. This is a good long-term strategy; however, the option is unlikely to achieve the shift required in the timescales. | However, currently it is not technically possible to retrofit cars. |  |
|  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3, if combined with another option? [Answer to this question should not be used for the pass/fail scoring] |  |  |  |  |
|  | Is the option compliant? | PASS | PASS | FAIL | PASS |
| (A) Does this option improve the overall economy and job prospects, within Coventry? | Does this option improve the overall economy within Coventry? | Neutral | Yes, as JLR is a big contributor to the Coventry economy and the company may provide some of the low emission cars. |  |  |
|  | Does this option improve job prospects and create jobs within Coventry? | This option has the potential to create a small number of jobs to retro-fit and maintain the low emission buses. A new £80 million electric vehicle battery development facility will be built in Coventry, Warwickshire, aiming to make the UK “a world leader” in electric vehicle battery technology. | Yes, as JLR is a large provider of jobs in Coventry and the company may provide some of the low emission cars. A new £80 million electric vehicle battery development facility will be built in Coventry, Warwickshire, aiming to make the UK “a world leader” in electric vehicle battery technology. | This option has the potential to create a number of jobs to retro-fit and maintain the low emission cars. A new £80 million electric vehicle battery development facility will be built in Coventry, Warwickshire, aiming to make the UK “a world leader” in electric vehicle battery technology. | Yes, as The London Taxi Company is a large provider of jobs in Coventry and the company may provide some of the low emission Taxis. A new £80 million electric vehicle battery development facility will be built in Coventry, Warwickshire, aiming to make the UK “a world leader” in electric vehicle battery technology. |
|  | Overall economy | 1 | 1 | 1 | 2 |
| (B) How does this option align with and support the strategic and wider air quality fit? | Does this option fit and or compliment other existing, Council wide, planned policies, particularly within the Local Plan? Including: - public realm, accessibility, culture, innovation and safer community | Using low emission buses throughout Coventry, will portray Coventry as an innovative city and give a clean and green image of the city | Using low emission cars and having the charging infrastructure throughout Coventry, will portray Coventry as an innovative city and give a clean and green image of the city | Using low emission cars and having the charging infrastructure throughout Coventry, will portray Coventry as an innovative city and give a clean and green image of the city | Using low emission Taxis and having the charging infrastructure throughout Coventry, will portray Coventry as an innovative city and give a clean and green image of the city |
|  | How does this option affect overall exposure and to what extent does it reduce overall exposure? | This option will reduce overall exposure along bus routes, which are hotspots in the Coventry urban area. | This option will reduce overall exposure along busy routes, some of which are hotspots in the Coventry urban area. | This option will reduce overall exposure along busy routes, some of which are hotspots in the Coventry urban area. | This option will reduce overall exposure along busy routes, some of which are hotspots in the Coventry urban area. |
|  | Does it improve health and wellbeing of residents and visitors, by reducing NO2 emissions? | Yes, it is likely to reduce NO2 emissions but only by a minimal amount. | Yes, it is likely to reduce NO2 emissions, significantly due to the large number of car trips. | Yes, it is likely to reduce NO2 emissions, significantly due to the large number of car trips. | Yes, it is likely to reduce NO2 emissions, significantly due to the large number of taxi trips. |
|  | Overall strategic and wider air quality fit | 0 | 2 | 2 | 2 |
| (C) Is there a well developed supply side, who have the capacity and capability to deliver this option? | Who will deliver the solution (LA, external party or both)? | This solution is likely to be delivered between both Coventry City Council and the bus operators and relies upon commitment from bus operators. | This solution is likely to be delivered between both Coventry City Council and technical contractors to design and deliver the charging infrastructure. | This solution is likely to be delivered between both Coventry City Council and technical contractors to design and deliver the charging infrastructure. | This solution is likely to be delivered between both Coventry City Council and technical contractors to design and deliver the charging infrastructure and the taxi drivers. |
|  | Who will be the lead organisation for the delivery of this option? | Lead organisation is likely to be the bus operator | Lead organisation is likely to be Coventry City Council, who will act as client and programme manager. | Lead organisation is likely to be Coventry City Council, who will act as client and programme manager. | Lead organisation is likely to be Coventry City Council, who will act as client and programme manager. |
|  | Are there capable contractors available to deliver this option? | Yes there are, as retro-fitting of buses with low emission is currently under way in Coventry and other parts of the UK. | Yes there are, many car manufacturers who sell low emission cars and companies who can supply and fit the charging infrastructure. However, there is likely to be a power supply issues if the shift from petrol/diesel to electric vehicles is achieved. | Yes there are, many car manufacturers who sell low emission cars and companies who can supply and fit the charging infrastructure. However, there is likely to be a power supply issues if the shift from petrol/diesel to electric vehicles is achieved. | Yes, taxi manufacturers sell low emission taxis and companies who can supply and fit the charging infrastructure. This is currently underway in Coventry, with 39 charging points for taxis, already. |
|  | Is there a sufficiently well-developed market to support the efficient delivery of this option? | Yes, there are, as retro-fitting of buses with low emission is currently under way in Coventry and other parts of the UK. | Yes, the market for low emission cars and associated infrastructure is well developed and buoyant. | Yes, the market for retro-fitting low emission cars is proven technology, although difficult to implement in some cars, and associated infrastructure is well developed and buoyant. | Yes, the market for retro-fitting and selling low emission taxis is proven technology, although difficult to implement in some cars, and associated infrastructure is well developed and buoyant. |
|  | Overall supply side and capability score | 1 | -1 | -1 | 1 |
| (D) Is this option affordable both in the short and long run? | How affordable is this option in the short run taking account of capital costs? I.e. JAQU would prefer cheaper options over more expensive solutions. | This is a relatively cheap option as the initial cost of buses can be outweighed against lower operating costs during the operating life of the bus. | This is likely to be an expensive solution, although some costs will be outweighed by lower vehicle operating costs. However, this will be a benefit to private users. | This is likely to be an expensive solution, although some costs will be outweighed by lower vehicle operating costs. However, this will be a benefit to private users. | This is likely to be an expensive solution, although some costs will be outweighed by lower vehicle operating costs. However, this will be a benefit to taxi drivers. |
|  | What is the affordability of this option in the long run taking account of operating and maintenance costs? | Lower operating and maintenance costs as low emission buses do not require as much petrol/diesel. | Lower operating and maintenance costs as low emission cars do not require as much petrol/diesel. | Lower operating and maintenance costs as low emission cars do not require as much petrol/diesel. | Lower operating and maintenance costs as low emission taxis do not require as much petrol/diesel. |
|  | How will this option be funded (public, private or a mix of funding sources)? | This option is likely to be funded by public sector funding with some potential match funding from bus operators. | This option is likely to be funded by public sector funding as well as owners of the vehicles. | This option is likely to be funded by public sector funding as well as owners of the vehicles. | This option is likely to be funded by public sector funding as well as owners of the vehicles. |
|  | Are there any other potential funding sources, for this option? | Match funding from bus operators. | Potential low emission funding sources need to be investigated. | Potential low emission funding sources need to be investigated. | Potential low emission funding sources need to be investigated. |
|  | Overall affordability score | 2 | -1 | -1 | -1 |
| (E) How achievable is this option given the existing market limitations and constraints? | Can this option be delivered at a local scale? | Yes, this is already underway in Coventry | Yes, this is already underway in Coventry | This has not yet been tested, however, potential is there. However, many owners may be reluctant to change due to costs. | Implementing taxi charging infrastructure is already underway in Coventry. 6 charging points to be delivered by end of 2018 and 39 by the end of 2019. It may be difficult to change policy. |
|  | Given the market limitations, are there adequate resources available to manage and implement such a solution successfully? | Potential that there are not enough resources in the market place if there are a significant number of orders around the rest of the UK | Potential that there are not enough resources in the market place if there are a significant number of orders around the rest of the UK | Potential that there are not enough resources in the market place if there are a significant number of orders around the rest of the UK | Potential that there are not enough resources in the market place if there are a significant number of orders around the rest of the UK |
|  | Is this option based on proven/existing technology? | Yes, this is proven technology and in use throughout the UK | Yes, this is proven technology and in use throughout the UK | Proven technology and in use | Proven technology and in use. |
|  | Overall achievability score | 1 | -2 | -1 | 1 |
| (F) What is the overall distributional Impact of this option? | Does this option significantly affect one or more of particular groups of stakeholders, particularly vulnerable groups? | Neutral | Poorer communities are unlikely to be able to afford this option | Poorer communities are unlikely to be able to afford this option | Poorer taxi drivers are unlikely to be able to afford this option |
|  | Does the option displace the air quality issues elsewhere, and particularly impact deprived areas and communities? | No, as it reduces the amount of emissions from buses. | No, as it reduces the amount of emissions from new cars. | No, as it reduces the amount of emissions from existing cars. | No, as it reduces the amount of emissions from existing taxis. |
|  | Is there a potential to insure some groups against the detrimental impacts of the option? | N/A | N/A |  | Taxis drivers required to uptake low emission taxis due to policy change can be provided with additional funding, if they can demonstrate that they are not able to afford the option. |
|  | Does this option have an impact on health inequalities? | Yes, many of the buses operate in more deprived parts of Coventry. Hence, low emission buses are likely to improve health inequalities in these parts of Coventry. | Yes, many of the cars operate in more deprived parts of Coventry. Hence, low emission new cars are likely to improve health inequalities in these parts of Coventry. | Yes, many of the cars operate in more deprived parts of Coventry. Hence, low emission existing cars are likely to improve health inequalities in these parts of Coventry. | Neutral |
|  | Overall distributional impact score | 1 | 1 | 2 | 1 |
| (G) Does this option provide value for money | Do the likely benefits of this option exceed the costs? | This option is likely to improve health and the option may attract a higher patronage on the bus network. However, as 75% of the buses are already funded for and are to be completed by 2021. The remaining 25% of buses are unlikely to have a big enough impact and may not be along the problem routes. | This option is likely to improve improved health and reduce vehicle operating costs. However, the initial high capital costs are like to be very high. Furthermore, as there are only around 200 electric vehicles in the city, the shift required from diesel / petrol to electric needs to be significant to have a large enough impact. This is a good long-term strategy, however, the option is unlikely to achieve the shift required in the timescales. | The benefits of this option are likely to be extensive due to improved health and lower vehicle operating costs. However, the initial high capital costs are like to be very high. | The benefits of this option are likely to be extensive due to improved health and lower vehicle operating costs. However, the initial high capital costs are like to be high. |
|  | Has the option been designed effectively while maximising benefits? |  |  |  |  |
|  | Overall value for money score | -1 | -2 | 0 | 1 |
|  | Overall Score | 5.00 | -2.00 | 2.00 | 7.00 |

|  |  | P12 | P25 | P13 | P19 | P20 |
| --- | --- | --- | --- | --- | --- | --- |
| CRITICAL SUCCESS FACTORS | CONSIDERATIONS | 5 - A faster and more direct bus service between Coventry and Solihull/Warwickshire | 31 - Increase rail service frequency between Coventry and Warwickshire. | 26 - Introduce a workplace parking levy in Coventry 38 - Work with employers to improve their travel plans | 13 - Promote and support businesses to encourage more agile working 14 - Improve broadband coverage, speed and quality | 41 - Schools to implement and provide school buses |
|  |  | Targets commuter car trips by improving public transport | Targets commuter car trips by improving public transport | Targets commuter car trips by focussing on business | Targets peak hour car trips by changing time of travel | Targets peak hour car trips by reducing the number of trips |
| (PRIMARY) Compliance (Meeting the NO2 Levels in the shortest possible time) | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3? | Yes, this option is likely to reduce the annual mean NO2 concentration levels for a number of reasons: - currently a significant number of commuters between Coventry and Warwick and Coventry and Solihull for work. However, the public transport service is poor. Furthermore, 80-90% of commuters between these origin and destinations travel as car drivers or passengers (as shown in the Coventry City Council report 2015, "Coventry and Warwickshire Commuter Movements". - Therefore, reducing the mode share from car to public transport can significantly reduce car trips. | Currently a significant number of commuters between Coventry and Warwick and Coventry and Solihull for work. However, the public transport service is poor. Furthermore, 80-90% of commuters between these origin and destinations travel as car drivers or passengers (as shown in the Coventry City Council report 2015, "Coventry and Warwickshire Commuter Movements". Therefore, reducing the mode share from car to public transport can significantly reduce car trips. | The 2011 Census data showed that there are approximately 150,000 commuters who commuted within Coventry or into Coventry and the overall mode share of the car (including passenger) is approximately 67%. Hence, implementing this option is likely to impact on a large number of trips if delivered effectively. | Working from home risen from 1.44% in 1981 to 7.35% in 2011 as shown in the 2011 Census data. If more can be done to increase this percentage further than commuter trips would reduce vehicle commuter journeys (particularly the car). Many jobs in Coventry require people at the location of business (as a high percentage of jobs in Coventry is in manufacturing, retail, education and health). | Statistics from the 'Education Data Team Key Statistics Report', Coventry City Council, February 2017 shows that there were approximately 55,000 (33,000 - primary and 22,000 - secondary) children in education in the Coventry area in 2015/16. The 'National Travel Survey 2014' from the DfT suggests that approximately 46% of 5-10 year olds and 23% of 11-16 year olds travel to school by car. The use of the car is the second most popular mode of travel after walking. Hence, providing school buses is likely to impact on a large number of car trips (max 40,000 car trips per school day) and reduce the mode share for the car. |
|  | In which year is compliance achieved? |  | However, this option is unlikely to achieve the required reductions in NO2 in the timeframe as a doubling of the rail service is already planned for by the end of 2019 and any further increase to the rail service is unlikely to occur in the shortest possible time. | However, changing driver behaviour and implementing a workplace levy is likely to take a long time (due to legal framework etc) and achieving NO2 emission targets in the shortest possible time may not be possible. | The slow increase in 'working from home' from 1981 to 2011 is a sign that we are unlikely to achieve NO2 emission targets in the shortest possible time. | Difficult plan and timetable effectively and will have limited impact. |
|  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3, if combined with another option? [Answer to this question should not be used for the pass/fail scoring] | This option combined with another option is likely to achieve a greater reduction in the NO2 in the shortest possible timeframe. |  | Option 'No. 38 - Work with employers to improve their travel plans', should be combined with another option to make it effective. |  |  |
|  | Is the option compliant? | PASS | FAIL | FAIL | FAIL | FAIL |
| (A) Does this option improve the overall economy and job prospects, within Coventry? | Does this option improve the overall economy within Coventry? | Yes, improving public transport frequency can allow more people to access jobs in Coventry, which they were not able to otherwise. Hence, improving the economy by attracting a higher and more skilled labour pool. | Yes, improving public transport frequency can allow more people to access jobs in Coventry, which they were not able to otherwise. Hence, improving the economy by attracting a higher and more skilled labour pool. | A workplace parking levy may result in some employers relocating elsewhere to retain or attract staff, therefore impacting on the local economy. However, this may be minimal. | More people may start working as they can balance their lifestyle around more easily, hence improving the local economy. Faster broadband makes people more effective. | Providing school buses will allow some parents, who otherwise worked reduced hours or zero hours, to work more and or take up employment. This will have a positive impact on the local economy. |
|  | Does this option improve job prospects and create jobs within Coventry? |  |  | A workplace parking levy may result in some employers relocating elsewhere to retain or attract staff, hence reducing the overall number of jobs. | Neutral | Additional school buses will create a small number of new jobs for drivers and alike. |
|  | Overall economy | 1 | 1 | -1 | 1 | 1 |
| (B) How does this option align with and support the strategic and wider air quality fit? | Does this option fit and or compliment other existing, Council wide, planned policies, particularly within the Local Plan? Including: - public realm, accessibility, culture, innovation and safer community | Improves accessibility to jobs for a wider community. | Improves accessibility to jobs for a wider community. | Some commuters may choose not to work as they cannot afford the levy. This is more likely to impact on the poorer community. | Improves accessibility to jobs for a wider community. | Improves accessibility as certain families will have improved access to public transport. This option improved community safety as children have access to a safe transport mode to school. |
|  | How does this option affect overall exposure and to what extent does it reduce overall exposure? | This can significantly impact overall exposure, in a positive way, due to the large number of existing commuter movements between the destinations | This can significantly impact overall exposure, in a positive way, due to the large number of existing commuter movements between the destinations | This solution can reduce overall exposure significantly, especially along busy commuter routes as fewer people may use the car for commuting. | This solution can reduce overall exposure, especially along busy commuter routes as fewer people may use the car for commuting. | This solution can reduce overall exposure, especially along busy commuter routes as fewer people may use the car for travelling to school. |
|  | Does it improve health and wellbeing of residents and visitors, by reducing NO2 emissions? | Yes, reducing NO2 exposure is beneficial to health and reducing these commuter movements is likely to alleviate the pressure on some the hotspots including Holyhead and the A429 | Yes, reducing NO2 exposure is beneficial to health and reducing these commuter movements is likely to alleviate the pressure on some the hotspots including Holyhead and the A429 | This solution can reduce overall exposure significantly, especially along busy commuter routes as fewer people may use the car for commuting. This will improve health inequalities as the more deprived communities are located along these routes. | Yes, reducing NO2 exposure is beneficial to health and reducing these commuter movements is likely to alleviate the pressure on some the hotspots. | Yes, reducing NO2 exposure is beneficial to health and reducing these school car trips is likely to alleviate the pressure on some the hotspots. |
|  | Overall strategic and wider air quality fit | 2 | 2 | 0 | 1 | 1 |
| (C) Is there a well developed supply side, who have the capacity and capability to deliver this option? | Who will deliver the solution (LA, external party or both)? | Coventry City Council with co-operation from bus operators. | Coventry City Council with co-operation from bus train operators and Network Rail. | Coventry City Council in liaison with local business | Coventry City Council in liaison with local business and National Government and contractors for broadband infrastructure. | Coventry City Council in liaison with schools and bus operators. |
|  | Who will be the lead organisation for the delivery of this option? | Coventry City Council | Coventry City Council | Coventry City Council for the levy and the businesses will deliver a more effective travel plan. | Coventry City Council in liaison with local business and National Government and contractors for broadband infrastructure. | Coventry City Council |
|  | Are there capable contractors available to deliver this option? | Yes, as not much new infrastructure is required. Many of the changes required include timetabling changes etc. | Yes, as not much new infrastructure is required. Many of the changes required include timetabling changes etc. | Yes | Yes | Yes |
|  | Is there a sufficiently well developed market to support the efficient delivery of this option? | Yes | Yes | Yes | Yes | Yes, providing school buses is common practice across parts of the UK. |
|  | Overall supply side and capability score | 1 | 1 | 1 | 1 | 1 |
| (D) Is this option affordable both in the short and long run? | How affordable is this option in the short run taking account of capital costs? I.e. JAQU would prefer cheaper options over more expensive solutions. | This is relatively cheap option as not new infrastructure is required. | This is relatively cheap option as not new infrastructure is required. | Relatively cheap option to implement as it is policy and behaviour change, largely. However, additional staff may be require to administer the levy. | Implementing a better broadband coverage will require significant cost. However, this may already be happening and has happened. | Initial costs are likely to be high due to capital costs of the buses. |
|  | What is the affordability of this option in the long run taking account of operating and maintenance costs? | Long run operating costs can be met by additional public transport revenue. Fewer car trips can result in less maintenance on the road network. | Long run operating costs can be met by additional public transport revenue. Fewer car trips can result in less maintenance on the road network. | Costs to employ administration staff will not be funded in the long run. | Relatively cheap option as broadband is likely to be funded by national Government. | Operating costs can be met by revenue from bus operation. |
|  | How will this option be funded (public, private or a mix of funding sources)? | Public funding to implement the changes with revenue to cover longer term operating costs. | Public funding to implement the changes with revenue to cover longer term operating costs. | Public sector funding initially with levy revenue in the long run. | Public and some private investment from telecommunications companies | Initial investment will be public. |
|  | Are there any other potential funding sources, for this option? |  |  |  | National Government for Broadband | Potential match funding from bus operators. |
|  | Overall affordability score | 1 | 1 | 2 | 1 | -1 |
| (E) How achievable is this option given the existing market limitations and constraints? | Can this option be delivered at a local scale? | Yes, but will require liaison with bus operators. | Yes, but will require liaison with train operators and Network Rail. However, this is unlikely to achieved in the timescales as long lead times are required for rail timetable changes. | It can de delivered however, it will be difficult to implement a levy politically and it will also be difficult to impact on behaviour change. However, it has running in Nottingham for 3 years now and generating revenue | It can de delivered however, it will be difficult to impact on behaviour change and many jobs require people at the location of business (as a high percentage of jobs in Coventry is in manufacturing, retail, education and health). Broadband improvements will require liaison with national Government. | Yes, but will require liaison with bus operators and schools. |
|  | Given the market limitations, are there adequate resources available to manage and implement such a solution successfully? | Running additional services on the rail network may be restricted by existing timetabling constraints. | Running additional services on the rail network may be restricted by existing timetabling constraints. |  |  | Yes, there are many bus operators and schools across Coventry who can be approached. |
|  | Is this option based on proven/existing technology? | N/A | N/A |  | Yes high speed broadband is a proven technology | Yes, this is common practice across other parts of the UK. |
|  | Overall achievability score | 1 | -2 | -1 | -2 | 1 |
| (F) What is the overall distributional Impact of this option? | Does this option significantly affect one or more of particular groups of stakeholders, particularly vulnerable groups? | Will make certain jobs and locations accessible to a wider community (specifically the deprived as public transport is cheaper than private car) | Will make certain jobs and locations accessible to a wider community (specifically the deprived as public transport is cheaper than private car) | It may result in some poorer workers not working as they cannot afford the levy. | Will make certain jobs and locations accessible to a wider community. | Will make certain schools and locations accessible to a wider community (specifically the deprived as public transport is cheaper than private car), who otherwise were not able to travel to these locations for education. |
|  | Does the option displace the air quality issues elsewhere, and particularly impact deprived areas and communities? | No, it reduces overall emissions. | No, it reduces overall emissions. | If commuters, work elsewhere and continue to travel by car then the issue is displaced elsewhere. | No, as it will reduce overall levels of emissions rather than displace. | No, it reduces overall emissions. |
|  | Is there a potential to insure some groups against the detrimental impacts of the option? |  |  | Can excuse certain commuters from having to pay the levy for example if they have no other reasonable method for travelling into work. |  |  |
|  | Does this option have an impact on health inequalities? | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) | Will improve health inequalities as commuter trips reduced in the deprived areas. | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) |
|  | Overall distributional impact score | 2 | 2 | -1 | 1 | 1 |
| (G) Does this option provide value for money | Do the likely benefits of this option exceed the costs? | Cheap solution to implement and bus revenue will be generated. However, rail changes are expensive. | Cheap solution to implement and bus revenue will be generated. However, rail changes are expensive. | Cheap solution to implement and levy revenue will be generated. However, option may have negative impact on business and jobs. | Broadband is expensive to implement, although it may already be funded and the impacts of this overall option is likely to be minimal. | Initial capital costs for the purchase of buses are high, however, operational costs can be met by bus revenue. However, impact may be minimal. |
|  | Has the option been designed effectively while maximising benefits? |  |  |  |  |  |
|  | Overall value for money score | 1 | 1 | 1 | -2 | -1 |
|  | Overall Score | 9.00 | 6.00 | 1.00 | 1.00 | 3.00 |

|  |  |  |  | P16 |  | P26 |  |  | P17 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CRITICAL SUCCESS FACTORS |  | CONSIDERATIONS |  | 10 - Integrated online shopping delivery 33 - Integrate and restrict the delivery of goods to business |  | 49 - Low emission LGV vehicles for last mile delivery. |  |  | 30 - Incentivise large suppliers/retailers/manufacturers to transport more goods by rail. 34 - Plan and develop freight consolidation centres 33 - Integrate and restrict the delivery of goods to business |  |  |
|  |  |  |  | Targets LGV trips |  | Targets LGV trips |  |  | Targets HGV trips |  |  |
| PRIMARY) Compliance (Meeting the NO2 Levels in the shortest possible time) |  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m²? |  | Yes, it will reduce the NO2 emissions. However, the impact is likely to be small. |  | Yes, it will reduce the NO2 emissions and the impact is likely to be large as initial local modelling suggest that a large contributor of the NO2 emissions in Coventry is the diesel LGV. |  |  | Yes the impact is likely to be large as HGVs are large contributors to NO2 emissions in the Coventry area. |  |  |
|  |  | In which year is compliance achieved? |  | Minimal impact, hence it is unlikely to meet targets by the compliance year |  | This option is likely to meet targets by the compliance year as electric vehicles are fairly cheap (comparable to diesel LGVs) and re common. |  |  | It will be possible to deliver freight consolidation centres in the timeframe, if the land is available. |  |  |
|  |  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3, if combined with another option? [Answer to this question should not be used for the pass/fail scoring] |  |  |  |  |  |  |  |  |  |
|  |  | Is the option compliant? |  | FAIL |  | PASS |  |  | PASS |  |  |
| (A) Does this option improve the overall economy and job prospects, within Coventry? |  | Does this option improve the overall economy within Coventry? |  | This is likely to impact negatively on businesses, which rely on timely delivery of goods including retailers. |  |  |  |  | This is likely to impact negatively on businesses, which rely on timely delivery of goods including retailers. |  |  |
|  |  | Does this option improve job prospects and create jobs within Coventry? |  | Integrating deliveries may mean fewer delivery jobs available. Furthermore, restricting delivery times may mean fewer delivery drivers willing to work. |  | A new £80 million electric vehicle battery development facility will be built in Coventry, Warwickshire, aiming to make the UK “a world leader” in electric vehicle battery technology. |  |  | Can create jobs in the rail freight delivery sector and within the consolidation centres. However, fewer HGV drivers may be required. |  |  |
|  |  | Overall economy |  | -2 |  | 1 |  |  | -1 |  |  |
| (B) How does this option align with and support the strategic and wider air quality fit? |  | Does this option fit and or compliment other existing, Council wide, planned policies, particularly within the Local Plan? Including: - public realm, accessibility, culture, innovation and safer community |  | Integrating online delivery will require an innovative approach. |  | Using low emission LGVs throughout Coventry, will portray Coventry as an innovative city and give a clean and green image of the city |  |  | Fewer HGVs will result in a safer community as HGVs are contributors towards road accidents. Fewer HGVs will improve the image of Coventry. |  |  |
|  |  | How does this option affect overall exposure and to what extent does it reduce overall exposure? |  | It will reduce exposure, although it is likely to be minimal. |  | This option will reduce overall exposure along busy routes, which are hotspots in the Coventry urban area. |  |  | It will reduce exposure significantly, although it will be in the long run. |  |  |
|  |  | Does it improve health and wellbeing of residents and visitors, by reducing NO2 emissions? |  | Yes, but impact is likely to be minimal. |  | Yes, it is likely to reduce NO2 emissions, significantly |  |  | Yes, in the long run. |  |  |
|  |  | Overall strategic and wider air quality fit |  | 1 |  | 2 |  |  | 1 |  |  |
| (C) Is there a well developed supply side, who have the capacity and capability to deliver this option? |  | Who will deliver the solution (LA, external party or both)? |  | This will need to delivered mainly by business (who rely on large volumes of delivery) |  | This solution is likely to be delivered between both Coventry City Council and businesses. |  |  | Coventry City Council can act as programme manager. However, there will be reliance on Network Rail, Freight Operating Companies, road hauliers and technical consultants and contractors to design and deliver the consolidation centres. |  |  |
|  |  | Who will be the lead organisation for the delivery of this option? |  | Coventry City Council can act as programme manager and implement policy change. |  | Lead organisation is likely to be Coventry to co-ordinate and manage |  |  | Coventry City Council can act as programme manager and implement policy change. |  |  |
|  |  | Are there capable contractors available to deliver this option? |  | Yes, there are many delivery companies, hauliers and retailers who can work together to implement. However, co-operation will be difficult to implement. |  | Yes there are already some businesses using low emission LGVs for delivery. |  |  | Yes, there are many delivery companies, hauliers and retailers who can work together to implement. The transport of freight by rail is well developed in the UK. |  |  |
|  |  | Is there a sufficiently well-developed market to support the efficient delivery of this option? |  | Yes, there are many delivery companies, hauliers and retailers who can work together to implement. However, co-operation will be difficult to implement. |  | Low emission LGVs are already in use in Coventry. |  |  | Yes, there are many delivery companies, hauliers and retailers who can work together to implement. The transport of freight by rail is well developed in the UK. |  |  |
|  |  | Overall supply side and capability score |  | 0 |  | 2 |  |  | 1 |  |  |
| (D) Is this option affordable both in the short and long run? |  | How affordable is this option in the short run taking account of capital costs? I.e. JAQU would prefer cheaper options over more expensive solutions. |  | It is relatively cheap option to implement in the short run, however, there may be large negative impacts on business in the long run. |  | This is a relatively cheap option as the initial cost of LGVs can be outweighed against lower operating costs during the operating life of the bus. |  |  | Freight consolidation centres will be expensive to implement and restricting delivery times may impact on business in the long run. However, transporting bulk freight by rail is cheaper in the long run. |  |  |
|  |  | What is the affordability of this option in the long run taking account of operating and maintenance costs? |  | There may be large negative impacts on business in the long run due to lower business as customers may not get products as early as planned. |  | Lower operating and maintenance costs as low emission LGVs do not require as much petrol/diesel. |  |  | Restricting delivery times may impact on business in the long run. Transporting bulk freight by rail is cheaper in the long run. |  |  |
|  |  | How will this option be funded (public, private or a mix of funding sources)? |  | There could be some funding for business to co-operate, however, private business are likely to foot the bill. |  | This option is likely to be funded by some public sector funding with private funding from businesses. |  |  | Both public and private funding will be required as it is an expensive option. |  |  |
|  |  | Are there any other potential funding sources, for this option? |  |  |  | Businesses funding the LGVs |  |  |  |  |  |
|  |  | Overall affordability score |  | 1 |  | 2 |  |  | -1 |  |  |
| (E) How achievable is this option given the existing market limitations and constraints? |  | Can this option be delivered at a local scale? |  | Co-operation between business may be difficult to obtain as they are in the business of making a profit by providing a good service/product. |  | Yes, this is already underway in Coventry |  |  | Co-operation between business may be difficult to obtain as they are in the business of making a profit by providing a good service/product. Getting delivery slots by rail from exact origin to destination points are difficult due to fixed rail infrastructure. |  |  |
|  |  | Given the market limitations, are there adequate resources available to manage and implement such a solution successfully? |  |  |  | Potential that there are not enough resources in the market place if there are a significant number of orders around the rest of the UK |  |  |  |  |  |
|  |  | Is this option based on proven/existing technology? |  | Certain places around the world do take a more integrated approach, however, a lot of co-operation and government intervention is required. |  | Yes, this is proven technology and in use throughout the UK |  |  | Certain places around the world do take a more integrated approach, however, a lot of co-operation and government intervention is required. |  |  |
|  |  | Overall achievability score |  | -1 |  | 1 |  |  | -1 |  |  |
| (F) What is the overall distributional Impact of this option? |  | Does this option significantly affect one or more of particular groups of stakeholders, particularly vulnerable groups? |  |  |  | Neutral |  |  |  |  |  |
|  |  | Does the option displace the air quality issues elsewhere, and particularly impact deprived areas and communities? |  | Restriction of delivery times may displace the air quality issue during another time of the day. |  | No, as it reduces the amount of emissions from buses. |  |  | Restriction of delivery times may displace the air quality issue during another time of the day. However, using rail freight will help reduce overall NO2 emissions. |  |  |
|  |  | Is there a potential to insure some groups against the detrimental impacts of the option? |  |  |  | N/A |  |  |  |  |  |
|  |  | Does this option have an impact on health inequalities? |  |  |  | Yes, many of the diesel LGVs operate in more deprived parts of Coventry. Hence, low emission buses are likely to improve health inequalities in these parts of Coventry. |  |  |  |  |  |
|  |  | Overall distributional impact score |  | 0 |  | 1 |  |  | 0 |  |  |
| (G) Does this option provide value for money |  | Do the likely benefits of this option exceed the costs? |  | Both benefits and costs in the short run are minimal. However, the impact business in the long run is likely to be negative. |  | The benefits of this option are likely to be extensive due to improved health and lower vehicle operating costs. The initial capital costs are like to be high, but can be funded by businesses |  |  | The costs of developing consolidation centres are likely to large. However, the impact business in the long run is likely to be negative. |  |  |
|  |  | Has the option been designed effectively while maximising benefits? |  |  |  |  |  |  |  |  |  |
|  |  | Overall value for money score |  | -1 |  | 1 |  |  | -1 |  |  |
|  |  | Overall Score |  | -2.00 |  | 10.00 |  |  | -2.00 |  |  |
|  |  |  | P1 |  | P2 |  | P3 | P27 |  | P4 | P5 |  |
| CRITICAL SUCCESS FACTORS | CONSIDERATIONS |  | 19 - Improve cycle security |  | 11 - Improve facilities along Coventry Canal to increase canal side walking and cycling activity. 28 - Improve cycling and pedestrian facilities 46 - Improve and increase green space 48 - Improve wayfinding for walking |  | 42 - Develop a strategic cycle network 43 - Implement cycle superhighways within Coventry | 28 - Improve cycling and pedestrian facilities 42 - Develop a strategic cycle network 19 - Improve cycle security 20 - Increase cycle hire |  | 20 - Increase cycle hire | 6 - Promote and incentivise the use electric cycles for long distance commuting. |  |
|  |  |  | Encourages walking and cycling mode share, hence, reducing vehicle trips |  | Encourages walking and cycling mode share, hence, reducing vehicle trips |  | Encourages walking and cycling mode share, hence, reducing vehicle trips | Encourages walking and cycling mode share, hence, reducing vehicle trips |  | Increasing access to cycles, hence increasing mode share. | Encourages walking and cycling mode share, hence, reducing vehicle trips |  |
| (PRIMARY) Compliance (Meeting the NO2 Levels in the shortest possible time) | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3? |  | As a percentage of all the commuter movements in Coventry the cycling mode share in 2011 Census data is only 2.84%. This is a decline from the 1981 percentage of 4.63%. Hence, trying to increase the declining cycling culture via a minor intervention will be difficult. Hence, the positive impact on NO2 emissions will be minimal. |  | As a percentage of all the commuter movements in Coventry the cycling mode share in 2011 Census data is only 2.84%. This is a decline from the 1981 percentage of 4.63%. Hence, trying to increase the declining cycling culture via a minor intervention will be difficult. Hence, the positive impact on NO2 emissions will be minimal. |  | As a percentage of all the commuter movements in Coventry the cycling mode share in 2011 Census data is only 2.84%. This is a decline from the 1981 percentage of 4.63%. Trying to increase the declining cycling culture via this major intervention will be more likely than a minor intervention. Success of such schemes can be seen in London. | As a percentage of all the commuter movements in Coventry the cycling mode share in 2011 Census data is only 2.84%. This is a decline from the 1981 percentage of 4.63%. Trying to increase the cycling culture via this combined intervention is likely in the shortest possible time due to the broad range of cycling measures. Success of such schemes can be seen in London. |  | As a percentage of all the commuter movements in Coventry the cycling mode share in 2011 Census data is only 2.84%. This is a decline from the 1981 percentage of 4.63%. Trying to increase the declining cycling culture via this major intervention will be more likely than a minor intervention. Success of such schemes can be seen in London. | As a percentage of all the commuter movements in Coventry the cycling mode share in 2011 Census data is only 2.84%. This is a decline from the 1981 percentage of 4.63%. Hence, trying to increase the declining cycling culture via a minor intervention will be difficult. Hence, the positive impact on NO2 emissions will be minimal. Furthermore, although we are seeing an increase the length of distances travelled by cyclists, the majority of trips are shorter trips i.e. commuting movements within Coventry. |  |
|  | In which year is compliance achieved? |  | Unlikely to achieve compliance in the shortest possible time. |  | Unlikely to achieve compliance in the shortest possible time. |  | Has the potential to achieve compliance, however, this will be difficult in the shortest possible time as implementing cycling superhighways takes a long time. This can be observed from places like London. However, getting a high mode share is difficult. | Has the potential to achieve compliance in the shortest possible time as a combined option of various cycling and walking measures. |  | Has the potential to achieve compliance. However, getting the large mode shift from car to cycling is difficult. | Unlikely to achieve compliance in the shortest possible time. |  |
|  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3, if combined with another option? [Answer to this question should not be used for the pass/fail scoring] |  | Fails on its own, but can be combined with travel planning measures to make it more effective or possibly as one larger cycling package |  | No 28. fails on its own, but can be combined with travel planning measures to make it more effective or possibly as one larger cycling package |  | Fails on its own, but can be combined with travel planning measures to make it more effective or possibly as one larger cycling package |  |  |  |  |  |
|  | Is the option compliant? |  | FAIL |  | FAIL |  | FAIL | PASS |  | FAIL | FAIL |  |
| (A) Does this option improve the overall economy and job prospects, within Coventry? | Does this option improve the overall economy within Coventry? |  | Neutral |  | Neutral |  | Neutral | Neutral |  | Neutral | Neutral |  |
|  | Does this option improve job prospects and create jobs within Coventry? |  | Some deprived members of the community may take up employment as cycling may their only affordable method of travel to work. |  | Some deprived members of the community may take up employment as cycling may their only affordable method of travel to work. |  | Some deprived members of the community may take up employment as cycling may their only affordable method of travel to work. | Some deprived members of the community may take up employment as cycling may their only affordable method of travel to work. |  | Some deprived members of the community may take up employment as cycling may their only affordable method of travel to work. The cycle hire scheme will need to manage and maintain, therefore creating some jobs. | Some deprived members of the community may take up employment as cycling may their only affordable method of travel to work. |  |
|  | Overall economy |  | 0 |  | 0 |  | 0 | 0 |  | 1 | 0 |  |
| (B) How does this option align with and support the strategic and wider air quality fit? | Does this option fit and or compliment other existing, Council wide, planned policies, particularly within the Local Plan? Including: - public realm, accessibility, culture, innovation and safer community |  | Improves accessibility to jobs for a wider community. |  | Improves accessibility to jobs for a wider community. |  | Improves accessibility to jobs for a wider community. | Improves accessibility to jobs for a wider community. |  | Improves accessibility to jobs for a wider community. | Improves accessibility to jobs for a wider community. |  |
|  | How does this option affect overall exposure and to what extent does it reduce overall exposure? |  | Can reduce overall exposure, although this is likely to minimal as the increase in cycling will be small. |  | Can reduce overall exposure, although this is likely to minimal as the increase in cycling will be small. |  | Can reduce overall exposure. | Can reduce overall exposure. |  | Can reduce overall exposure. | Can reduce overall exposure. |  |
|  | Does it improve health and wellbeing of residents and visitors, by reducing NO2 emissions? |  | Yes, reducing NO2 exposure is beneficial to health and reducing these car trips is likely to alleviate the pressure on some the hotspots. Increased physical activity will be a health benefit to the community. |  | Yes, reducing NO2 exposure is beneficial to health and reducing these car trips is likely to alleviate the pressure on some the hotspots. Increased physical activity will be a health benefit to the community. |  | Yes, reducing NO2 exposure is beneficial to health and reducing these car trips is likely to alleviate the pressure on some the hotspots. Increased physical activity will be a health benefit to the community. | Yes, reducing NO2 exposure is beneficial to health and reducing these car trips is likely to alleviate the pressure on some the hotspots. Increased physical activity will be a health benefit to the community. |  | Yes, reducing NO2 exposure is beneficial to health and reducing these car trips is likely to alleviate the pressure on some the hotspots. Increased physical activity will be a health benefit to the community. | Yes, reducing NO2 exposure is beneficial to health and reducing these car trips is likely to alleviate the pressure on some the hotspots. Increased physical activity will be a health benefit to the community. |  |
|  | Overall strategic and wider air quality fit |  | 1 |  | 1 |  | 2 | 2 |  | 2 | 1 |  |
| (C) Is there a well developed supply side, who have the capacity and capability to deliver this option? | Who will deliver the solution (LA, external party or both)? |  | Coventry City Council with contractors and engineering consultants to deliver the required infrastructure |  | Coventry City Council with contractors and engineering consultants to deliver the required infrastructure. Coventry City Council already have a well-developed cycling infrastructure plan, with costs, to deliver. |  | Coventry City Council with contractors and engineering consultants to deliver the required infrastructure. Coventry City Council already have a well-developed cycling infrastructure plan, with costs, to deliver. | Coventry City Council with contractors and engineering consultants to deliver the required infrastructure. Coventry City Council already have a well-developed cycling infrastructure plan, with costs, to deliver. |  | Coventry City Council with contractors and engineering consultants to deliver the required infrastructure and new cycles | Coventry City Council. |  |
|  | Who will be the lead organisation for the delivery of this option? |  | Coventry City Council |  | Coventry City Council |  | Coventry City Council | Coventry City Council |  | Coventry City Council | Coventry City Council |  |
|  | Are there capable contractors available to deliver this option? |  | Yes |  | Yes |  | Yes | Yes |  | Yes | Yes |  |
|  | Is there a sufficiently well-developed market to support the efficient delivery of this option? |  | Yes, as best practices from places like Cambridge can be used. |  | Yes, as best practices from places like Cambridge can be used. |  | Yes, as best practices from places like London can be used. | Yes, as best practices from places like London can be used. |  | Yes, as best practices from places like London can be used. | Yes, plenty of cycle retailers who sell electric cycles. |  |
|  | Overall supply side and capability score |  | 1 |  | 1 |  | 1 | 1 |  | 1 | 2 |  |
| (D) Is this option affordable both in the short and long run? | How affordable is this option in the short run taking account of capital costs? I.e. JAQU would prefer cheaper options over more expensive solutions. |  | This option is likely to be expensive in the short run due to the required infrastructure changes and equipment required (to provide free of charge to cyclists) |  | This option is likely to be expensive in the short run due to the required infrastructure changes. |  | This option is likely to be very expensive in the short run due to the required infrastructure changes. | This option is likely to be expensive in the short run due to the required infrastructure changes. |  | This option is likely to be very expensive in the short run due to the required infrastructure changes. | This option is likely to be expensive in the short run as electric cycles may need to be funded or at least part funded. |  |
|  | What is the affordability of this option in the long run taking account of operating and maintenance costs? |  | Additional cycling infrastructure will incur additional maintenance costs. |  | Additional cycling infrastructure will incur additional maintenance costs. |  | Additional cycling infrastructure will incur additional maintenance costs. | Additional cycling infrastructure will incur additional maintenance costs. |  | Additional cycling infrastructure will incur additional maintenance costs, but can be managed from the revenue generated through the cycle hire. |  |  |
|  | How will this option be funded (public, private or a mix of funding sources)? |  | Public sector |  | Public sector |  | Public sector | Public sector |  | Public sector | Public sector |  |
|  | Are there any other potential funding sources, for this option? |  | Potential sources will need to be investigated. |  | Potential sources will need to be investigated. |  | Potential sources will need to be investigated. | Potential sources will need to be investigated. |  | Potential sources will need to be investigated. | Potential sources will need to be investigated. |  |
|  | Overall affordability score |  | -1 |  | -1 |  | -2 | -1 |  | 1 | -1 |  |
| (E) How achievable is this option given the existing market limitations and constraints? | Can this option be delivered at a local scale? |  | Yes, as the new infrastructure and equipment is available easily. |  | Yes, as the new infrastructure and equipment is available easily. |  | Yes, as the new infrastructure and equipment is available easily. | Yes, as the new infrastructure and equipment is available easily. Coventry City Council already have a well-developed cycling infrastructure plan, with costs, to deliver. |  | Yes, as the new infrastructure and equipment is available easily. A cycle hire scheme is in development in Coventry and due to open in Summer 2018 and this scheme can be expanded upon. | Yes, plenty of cycle retailers who sell electric cycles. |  |
|  | Given the market limitations, are there adequate resources available to manage and implement such a solution successfully? |  |  |  |  |  |  |  |  |  |  |  |
|  | Is this option based on proven/existing technology? |  | Yes, this is proven equipment and in use throughout the UK |  | Yes, this is proven equipment and in use throughout the UK |  | Yes, this is proven equipment and in use throughout the UK | Yes, this is proven equipment and in use throughout the UK |  | Yes, this is proven equipment and in use in London and will shortly be in use in Coventry. |  |  |
|  | Overall achievability score |  | 1 |  | 1 |  | 1 | 1 |  | 2 | 1 |  |
| (F) What is the overall distributional Impact of this option? | Does this option significantly affect one or more of particular groups of stakeholders, particularly vulnerable groups? |  | Will make certain jobs and locations accessible to a wider community. |  | Will make certain jobs and locations accessible to a wider community. |  | Will make certain jobs and locations accessible to a wider community. | Will make certain jobs and locations accessible to a wider community. |  | Will make certain jobs and locations accessible to a wider community. | Will make certain jobs and locations accessible to a wider community. |  |
|  | Does the option displace the air quality issues elsewhere, and particularly impact deprived areas and communities? |  | No, it reduces overall emissions. |  | No, it reduces overall emissions. |  | No, it reduces overall emissions. | No, it reduces overall emissions. |  | No, it reduces overall emissions. | No, it reduces overall emissions. |  |
|  | Is there a potential to insure some groups against the detrimental impacts of the option? |  |  |  |  |  |  |  |  |  |  |  |
|  | Does this option have an impact on health inequalities? |  | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) |  | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) |  | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) |  | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) |  |
|  | Overall distributional impact score |  | 1 |  | 1 |  | 1 | 1 |  | 1 | 1 |  |
| (G) Does this option provide value for money | Do the likely benefits of this option exceed the costs? |  | This option is likely to be expensive in the short run due to the required infrastructure changes and equipment required (to provide free of charge to cyclists). Furthermore, the positive impact of this option is likely to be minimal. |  | This option is likely to be expensive in the short run due to the required infrastructure changes. Furthermore, the positive impact of this option is likely to be minimal. |  | This option is likely to be expensive in the short run due to the required infrastructure changes. | This option is likely to be expensive in the short run due to the required infrastructure changes. However, it is likely to achieve the mode shift from car trips to reduce NO2 emissions as well as improve physical health. |  | This option is likely to be expensive in the short run due to the required infrastructure and cycles. However, revenue generated through the cycle hire could be lucrative, making it profitable. | This option is likely to be expensive in the short run due to the funding required of the cycles. Furthermore, the positive impact of this option is likely to be minimal. |  |
|  | Has the option been designed effectively while maximising benefits? |  |  |  |  |  |  |  |  |  |  |  |
|  | Overall value for money score |  | -2 |  | -2 |  | -1 | 1 |  | 1 | -2 |  |
|  | Overall Score |  | 1.00 |  | 1.00 |  | 2.00 | 5.00 |  | 9.00 | 2.00 |  |

|  |  | P8 | P9 | P10 | P11 |
| --- | --- | --- | --- | --- | --- |
| CRITICAL SUCCESS FACTORS | CONSIDERATIONS | 1 - Develop and implement priority lanes | 3 - Improve public transport connectivity to the Ricoh Arena 4 - A more frequent and better-quality bus service along key routes. | 9 - Implement measures to significantly reduce traffic on certain roads (routes), including infrastructure changes. 21 - Capture and use data to influence route choice. | 29 - Implement more Park and Ride 47 - Increase parking charges |
|  |  | Targets car trips along hotspots | Reduces car trips along hotspots by improving bus transport | Reduces car trips along hotspots by removing traffic | Targets car trips along hotspots |
| (PRIMARY) Compliance (Meeting the NO2 Levels in the shortest possible time) | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3? | This option can impact positively as some people will start sharing cars, therefore, reducing car trips along hotspots. However, many may choose a different route and displace the problem elsewhere. Bus operators and private car owners are likely to start using LEV to use the priority lanes and improve journey times. | Rugby team Wasps play their 12 home games at the Ricoh with an average attendance of 19,530 and League One football team Coventry City play their 23 home games with an average attendance of 9,118. Majority will travel by car as the train service to the Ricoh is not extensive. However, this is proving to be difficult at the moment as the line is diesel only and there is a shortage of available diesel rolling stock in the market. The line is due to be electrified as part of the electric spine scheme (which is experiencing delays at the moment due to lack of funding). The 2011 Census data showed that a majority of the commuter movements in Coventry (approx. 55%) is by car and only 11% is by bus, minibus or coach. Hence, improvements to reduce car trips and increase bus trips can have significant impact. | Although, this is likely to reduce issues at certain times in the hotspot areas it will only displace the issue elsewhere. | This option can impact positively as some people will start using the park and ride, therefore, reducing car trips along hotspots. |
|  | In which year is compliance achieved? | This option is unlikely to achieve NO2 emission targets in the shortest possible time as planning and implement priority in the issue areas will be difficult as these routes are heavily constrained physically. | Although, we are unlikely to increase rail service to the Ricoh Arena in the shortest possible time, it will be possible to make improvements to bus service to reduce car trips and increase mode share. | Making certain routes traffic free will be difficult to implement in the shortest possible time. This may be the only option on Holyhead Road. | This option is unlikely to achieve the required reductions in NO2 emissions in the shortest possible time as the current availability of park and ride facility is minimal and the potential to grow this is minimal. Increasing parking charges in the timeframe, politically, would be difficult and the potential impact on the leisure offer. |
|  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3, if combined with another option? [Answer to this question should not be used for the pass/fail scoring] |  |  | This may be the only option on Holyhead Road. |  |
|  | Is the option compliant? | FAIL | PASS | PASS | FAIL |
| (A) Does this option improve the overall economy and job prospects, within Coventry? | Does this option improve the overall economy within Coventry? | Unlikely to improve the economy as many users of the road are likely to experience longer journey time due to reduced road space for a majority. Although, who are able to use the priority lanes will see improved journey times. | Yes, improving public transport frequency can allow more people to access jobs in Coventry, which they were not able to otherwise. Hence, improving the economy by attracting a higher and more skilled labour pool. | Unlikely to improve the economy as many users of the road are likely to experience longer journey time due to the restrictions and re-routing. |  |
|  | Does this option improve job prospects and create jobs within Coventry? | Neutral |  | Neutral | Yes, implementing park and ride can allow more people to access jobs in Coventry, which they were not able to otherwise. Hence, improving the economy by attracting a higher and more skilled labour pool. |
|  | Overall economy | -1 | 1 | -1 | 1 |
| (B) How does this option align with and support the strategic and wider air quality fit? | Does this option fit and or compliment other existing, Council wide, planned policies, particularly within the Local Plan? Including: - public realm, accessibility, culture, innovation and safer community | Developing priority lanes can seen as innovative by other local authorities. | Improves accessibility to jobs for a wider community. | Implementing traffic free routes and using data and technology can be seen as innovative by other local authorities. Can improve safety in the traffic roads but issues elsewhere. | Improves accessibility to jobs for a wider community. Developing park and ride can be seen as innovative by other local authorities. |
|  | How does this option affect overall exposure and to what extent does it reduce overall exposure? | Although, this option may reduce overall emission slightly due to increased car sharing and uptake of LEV and travel on public transport etc. It is more likely to displace the issue elsewhere (as many car users will re-route) and increased congestion due to reduced road space | This can significantly impact overall exposure, in a positive way, due to the large number of existing car trips along the hotspots. | This option is more likely to displace the issue elsewhere (as many car users will re-route) and increased congestion due to reduced road space for use at certain times. | This can significantly impact overall exposure, in a positive way, due to the large number of existing car trips along the hotspots. |
|  | Does it improve health and wellbeing of residents and visitors, by reducing NO2 emissions? | Yes, slightly in hotspot areas. But can make it worse elsewhere due to displacement. | Yes, reducing NO2 exposure is beneficial to health and reducing these car trips is likely to alleviate the pressure on some the hotspots. | Yes, slightly in hotspot areas. But can make it worse elsewhere due to displacement. | Yes, reducing NO2 exposure is beneficial to health and reducing these commuter movements is likely to alleviate the pressure on some the hotspots. |
|  | Overall strategic and wider air quality fit | -1 | 2 | -1 | 1 |
| (C) Is there a well developed supply side, who have the capacity and capability to deliver this option? | Who will deliver the solution (LA, external party or both)? | Coventry City Council with contractors and engineering consultants delivery the required infrastructure | Coventry City Council with co-operation from bus operators. | Coventry City Council with contractors and engineering consultants delivery the required infrastructure | Coventry City Council with contractors and engineering consultants delivery the required infrastructure. Liaison with bus operators and car park owners will be required. |
|  | Who will be the lead organisation for the delivery of this option? | Coventry City Council | Coventry City Council | Coventry City Council | Coventry City Council |
|  | Are there capable contractors available to deliver this option? | Yes | Yes, as not much new infrastructure is required. Many of the changes required include timetabling changes etc. | Yes | Yes |
|  | Is there a sufficiently well developed market to support the efficient delivery of this option? | Yes, currently it is in practice in other cities. | Yes | Yes, as best practices from places like Barcelona can be used. | Yes, as best practices from other places across the UK such as Cambridge. It is already in place in Coventry. |
|  | Overall supply side and capability score | 1 | 1 | 1 | 1 |
| (D) Is this option affordable both in the short and long run? | How affordable is this option in the short run taking account of capital costs? I.e. JAQU would prefer cheaper options over more expensive solutions. | This option is likely to be relatively cheap. | This is relatively cheap option as no new infrastructure is required, but additional LEV buses will be required. | This is relatively cheap option as no new infrastructure is required, but funding for data capture and app development will be required. | This option is likely to be expensive in the short run due to the required infrastructure to implement park and ride. |
|  | What is the affordability of this option in the long run taking account of operating and maintenance costs? | Additional operating and maintenance costs is likely to be minimal due to some new road infrastructure. | Long run operating costs can be met by additional public transport revenue. Fewer car trips can result in less maintenance on the road network. | Additional operating and maintenance costs is likely to be minimal due to some new road infrastructure. | Long run operating costs can be met by additional public transport revenue. Fewer car trips can result in less maintenance on the road network. |
|  | How will this option be funded (public, private or a mix of funding sources)? | Public funding | Public funding to implement the changes with revenue to cover longer term operating costs. | Public funding | Public funding to implement the changes with revenue to cover longer term operating costs. |
|  | Are there any other potential funding sources, for this option? | Unlikely |  | Unlikely | Bus operators can match fund. |
|  | Overall affordability score | 1 | 1 | 1 | 1 |
| (E) How achievable is this option given the existing market limitations and constraints? | Can this option be delivered at a local scale? | Unlikely due to the lack of road space and constrained infrastructure and the political will. | Yes, but will require liaison with bus and train operators and Network Rail. | Unlikely due to the lack of road space and constrained infrastructure. | Not likely to be achievable in the required timescales due to the lack of potential for park and ride growth and political support for parking charge increases. |
|  | Given the market limitations, are there adequate resources available to manage and implement such a solution successfully? |  | Running additional services on the rail network may be restricted due to lack diesel trains in the marketplace. |  |  |
|  | Is this option based on proven/existing technology? | Yes, currently it is in practice in other cities. | N/A | Yes, currently it is in practice in Barcelona. | Yes, currently it is in practice across the UK. |
|  | Overall achievability score | -2 | 1 | -2 | -2 |
| (F) What is the overall distributional Impact of this option? | Does this option significantly affect one or more of particular groups of stakeholders, particularly vulnerable groups? | People who are unable to car share due to their origin/destination points or buy LEV may experience journey times. However, public transport may become better as a result. | Will make certain jobs and locations accessible to a wider community (specifically the deprived as public transport is cheaper than private car) |  | Will make certain jobs and locations accessible to a wider community. |
|  | Does the option displace the air quality issues elsewhere, and particularly impact deprived areas and communities? | Very likely to displace the air quality elsewhere. | No, it reduces overall emissions. | Very likely to displace the air quality elsewhere. (poorer areas) | No, it reduces overall emissions. |
|  | Is there a potential to insure some groups against the detrimental impacts of the option? |  |  |  |  |
|  | Does this option have an impact on health inequalities? | May improve health inequalities in hotspot areas, but will impact on health inequalities, negatively, elsewhere due to displacement. | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) | May improve health inequalities in hotspot areas, but will impact on health inequalities, negatively, elsewhere due to displacement. | Yes, can improve due to fewer car trips in the hotspots areas (which are more deprived) |
|  | Overall distributional impact score | 0 | 2 | -2 | 2 |
| (G) Does this option provide value for money | Do the likely benefits of this option exceed the costs? | Relatively cheap to implement and the benefits may not be as high. Furthermore, many are likely to experience increased journey times, hence negatively impacting the economy. | Cheap solution to implement and bus revenue will be generated. | Cheap solution to implement but the benefits are likely to be minimal. It could raise issues elsewhere. | Costs to implement is relatively cheap and generates revenue. Also need for centre city centre parking may not be required any longer. However, potential impact on the leisure offer is likely to be negative. |
|  | Has the option been designed effectively while maximising benefits? |  |  |  |  |
|  | Overall value for money score | -2 | 2 | -1 | -1 |
|  | Overall Score | -4.00 | 10.00 | -5.00 | 3.00 |

|  |  | P6 | P7 |  | P14 | P15 | P18 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CRITICAL SUCCESS FACTORS | CONSIDERATIONS | 27 - MaaS (Mobility as a Service) 35 - Integrated PT ticketing and cross border ticketing | 12 - Enhance the Coventry City Council marketing and campaign strategy. 22 - Public display of air quality data, issues and impacts. | 38 - Work with employers to improve their travel plans 39 - Develop and provide a mobile application to improve travel planning (early MaaS) 45 - Provide driver behaviour training 17 - Promote and increase the use of car clubs and car hire schemes 7 - Implement measures to incentivise behaviour change 18 - Promote and implement measures to increase car sharing 15 - Implement measures to increase office sharing to increase car sharing 48 - Improve wayfinding for walking |  | 40 - Work with schools to improve their travel plans 45 - Provide driver behaviour training 17 - Promote and increase the use of car clubs and car hire schemes 7 - Implement measures to incentivise behaviour change | 8 - Take a more strategic approach to road improvements 37 - Install and update traffic control systems using more intelligent programming 50 - Implement better traffic management measures at issue roads (routes) |
|  |  | Increase public transport patronage | Marketing and campaigning | Targets driver behaviour for business |  | Targets driver behaviour for schools | Targets journey efficiency |
| (PRIMARY) Compliance (Meeting the NO2 Levels in the shortest possible time) | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3? | This option can impact positively as the option is likely to increase public transport patronage and reduce mode share from the car. | This option is likely to have a positive impact; however, the impact is likely to be minimal as soft measures rely upon behaviour change. | This package is made up of a number of ideas targeting behaviour change and increasing more sustainable transport modes. As a package this is likely to be effective in reducing NO2 emissions by targeting business activity and commuters. |  | This package is made up of a number of ideas targeting behaviour change and increasing more sustainable transport modes. As a package this is likely to be effective in reducing NO2 emissions by targeting travel to and from schools. | Using SCOOT traffic systems is part of the early measures work and it is anticipated that this type of technology can reduce NO2 emissions, which result from inefficient journeys. Take a more strategic road works can result in more efficient journeys throughout and fewer construction traffic. |
|  | In which year is compliance achieved? | However, this option is unlikely to achieve NO2 emission targets in the shortest possible time as planning and implementing MaaS and more integrating ticketing is gradual and requires large investment into infrastructure and technology. | For this option to work, co-operation and behaviour change from the community is required. However, this is likely to be slow and minimal. | As the package includes a number of options, it is likely to have sufficient impact to reduce the NO2 emissions below the threshold levels. |  | As the package includes a number of options, it is likely to have sufficient impact to reduce the NO2 emissions below the threshold levels. However, the potential is smaller than it is for commuter and business activity. |  |
|  | Is this option likely to reduce the annual mean NO2 concentration levels below 40µg/m3, if combined with another option? [Answer to this question should not be used for the pass/fail scoring] | Option No. 35 should be combined with P9. Combine Option No. 27 into Option No.39 | Option No. 12 is a supporting strategy for all successful packages. |  |  |  |  |
|  | Is the option compliant? | FAIL | FAIL | PASS |  | PASS | PASS |
| (A) Does this option improve the overall economy and job prospects, within Coventry? | Does this option improve the overall economy within Coventry? | Yes, improving public transport connectivity can allow more people to access jobs in Coventry, which they were not able to, otherwise. Hence, improving the economy by attracting a higher and more skilled labour pool. | Neutral | Yes, promoting and incentivising sustainable transport modes and providing additional resources and training to the community can allow more people to access jobs in Coventry, which they were not able to, otherwise. Hence, improving the economy by attracting a higher and more skilled labour pool. |  | Yes, promoting and incentivising sustainable transport modes and providing additional resources and training to the community can allow more people to access jobs and better education in Coventry, which they were not able to, otherwise. | This option has the potential to reduce journey times and congestion. This will impact positively to the local economy as people can be more productive. |
|  | Does this option improve job prospects and create jobs within Coventry? |  | Neutral |  |  |  |  |
|  | Overall economy | 1 | 0 | 1 |  | 1 | 1 |
| (B) How does this option align with and support the strategic and wider air quality fit? | Does this option fit and or compliment other existing, Council wide, planned policies, particularly within the Local Plan? Including: - public realm, accessibility, culture, innovation and safer community | Implementing MaaS and integrated ticketing throughout Coventry, will portray Coventry as an innovative city and give a clean and green image of the city. It will improve accessibly for some members of the community. | Can use the marketing and campaigning to send out strong messages about policies and improve the image of Coventry. | Implementing all of these measures, will portray Coventry as an innovative city and give a clean and green image of the city. It will improve accessibly for some members of the community. |  | Implementing all of these measures, will portray Coventry as an innovative city and give a clean and green image of the city. It will improve accessibly for some members of the community. | Implementing this option, will portray Coventry as an innovative city and give a clean and green image of the city. |
|  | How does this option affect overall exposure and to what extent does it reduce overall exposure? | This option will reduce overall exposure, if there is an increase in mode share for public transport. | Can have a small positive impact. | This option will reduce overall exposure, if there is an decrease in car trips. |  | This option will reduce overall exposure, if there is an decrease in car trips. | This option will reduce overall exposure, due to more efficient journeys. |
|  | Does it improve health and wellbeing of residents and visitors, by reducing NO2 emissions? | Yes, it is likely to reduce NO2 emissions, significantly | Can have a small positive impact. | Yes, it is likely to reduce NO2 emissions, significantly |  | Yes, it is likely to reduce NO2 emissions, significantly | Yes, it is likely to reduce NO2 emissions. |
|  | Overall strategic and wider air quality fit | 2 | 1 | 1 |  | 1 | 1 |
| (C) Is there a well-developed supply side, who have the capacity and capability to deliver this option? | Who will deliver the solution (LA, external party or both)? | Coventry City Council with co-operation from bus operators, train operators, other local authorities and Network Rail. | Coventry City Council with the help of marketing organisations. | Coventry City Council in liaison with local business and possibly DVLA for driver training. |  | Coventry City Council in liaison with schools and possibly DVLA for driver training. | Coventry City Council with contractors and engineering consultants delivery the required traffic infrastructure |
|  | Who will be the lead organisation for the delivery of this option? | Coventry City Council | Coventry City Council | Coventry City Council |  | Coventry City Council | Coventry City Council |
|  | Are there capable contractors available to deliver this option? | MaaS is in research and trial phase at the moment and is a while before it becomes common practice. | Not much additional infrastructure is required and currently Coventry already collect air quality data. | Yes |  | Yes | Yes |
|  | Is there a sufficiently well-developed market to support the efficient delivery of this option? | Not yet to deliver MaaS | N/A | Yes, this type of campaigning and travel planning activity is currently undertaken by some business in Coventry. |  | Yes, this type of campaigning and travel planning activity is currently undertaken by some business in Coventry. | Yes, currently SCOOT is in practice in other cities and can be delivered effectively. |
|  | Overall supply side and capability score | -2 | 1 | 1 |  | 1 | 1 |
| (D) Is this option affordable both in the short and long run? | How affordable is this option in the short run taking account of capital costs? I.e. JAQU would prefer cheaper options over more expensive solutions. | This will require large scale infrastructure and technology investment. | Well-developed and effective marketing and campaigning can be costly. | Relatively cheap option to implement as it is policy and behaviour change, largely. However, additional capital will be required to provide driver training and develop travel planning module application. |  | Relatively cheap option to implement as it is policy and behaviour change, largely. However, additional capital will be required to provide driver training. | This option is likely to be expensive in the short run due to the required infrastructure and traffic equipment. |
|  | What is the affordability of this option in the long run taking account of operating and maintenance costs? | Operation and maintenance costs will increase to manage the infrastructure and the technology. However, additional revenue from increased public transport usage may compensate. |  |  |  |  | Long run additional operating costs and maintenance costs due to the additional equipment. |
|  | How will this option be funded (public, private or a mix of funding sources)? | This will require public funding with some possibility of funding from Network Rail, other local authorities and bus and train operators. | Public sector | Public sector funding with possible support from local business. |  | Public sector funding with possible support from local schools. | Public funding |
|  | Are there any other potential funding sources, for this option? |  |  |  |  |  |  |
|  | Overall affordability score | -2 | -1 | 1 |  | 1 | -1 |
| (E) How achievable is this option given the existing market limitations and constraints? | Can this option be delivered at a local scale? | This requires co-operation between local authorities, bus and train operators, Network Rail and possibly national Government to be delivered effectively. | Can largely be delivered by Coventry City Council with possible assistance from marketing agencies. | Yes, with the help of local business. |  | Yes, with the help of local schools. | Yes, with the help of technical consultants and contractors to deliver the infrastructure |
|  | Given the market limitations, are there adequate resources available to manage and implement such a solution successfully? | Not yet to deliver MaaS |  | Yes, sufficient level of expertise exist within Coventry City Council and local businesses. |  | Yes, sufficient level of expertise exist within Coventry City Council and local schools. | This type of infrastructure is common and readily available. |
|  | Is this option based on proven/existing technology? | Integrating ticket is common place, such as the London Oyster card. However, MaaS is in research and development phase. |  | Yes, good travel planning, driver training and behaviour change campaigns are common practice |  | Yes, good travel planning, driver training and behaviour change campaigns are common practice |  |
|  | Overall achievability score | -2 | 1 | 1 |  | 1 | 1 |
| (F) What is the overall distributional Impact of this option? | Does this option significantly affect one or more of particular groups of stakeholders, particularly vulnerable groups? | Will make certain jobs and locations accessible to a wider community (specifically the deprived as public transport is cheaper than private car) |  |  |  |  |  |
|  | Does the option displace the air quality issues elsewhere, and particularly impact deprived areas and communities? | No, it reduces overall emissions. |  | No, it reduces overall emissions. |  | No, it reduces overall emissions. | No, it reduces overall emissions. |
|  | Is there a potential to insure some groups against the detrimental impacts of the option? |  |  |  |  |  |  |
|  | Does this option have an impact on health inequalities? | Yes, can improve due to fewer car trips. | Yes, can improve due to fewer car trips along hotspot areas as well as behaviour change | Yes, can improve due to fewer car trips. |  | Yes, can improve due to fewer car trips. | Yes, will improve due to lower emissions overall |
|  | Overall distributional impact score | 2 | 1 | 1 |  | 1 | 1 |
| (G) Does this option provide value for money | Do the likely benefits of this option exceed the costs? | Costs to implement are high and uptake is likely to be slow. | The benefits of the scheme are likely to be minimal. | Relatively cheap option with potential for a good amount of benefits. |  | Relatively cheap option with potential for a good amount of benefits. | Although, the required infrastructure may be expensive, this option is likely to provide good value for money, due to reduced congestion and NO2 emissions. |
|  | Has the option been designed effectively while maximising benefits? |  |  |  |  |  |  |
|  | Overall value for money score | -2 | -2 | 2 |  | 1 | 2 |
|  | Overall Score | -3.00 | 1.00 | 8.00 |  | 7.00 | 6.00 |

Adrian Taylor

Atkins

The Axis, 10 Holliday Street

Birmingham

B1 1TF

adrian.taylor@atkinsglobal.com

0121 483 6198

UK plan for tackling roadside nitrogen dioxide concentrations – July 2017

Air Quality, A Briefing for Directors of Public Health, March 2017, Defra and Public Health England

https://fingertips.phe.org.uk/profile/public-health-outcomes-framework

Air Quality, A Briefing for Directors of Public Health, March 2017, Defra and Public Health England

Clean Air Zone Framework (2017). Department for Environment Food and Rural Affairs, DfT

UK plan for tackling roadside nitrogen dioxide concentrations, Defra, July 2017

Coventry City Council, Local Plan (adopted on the 6th December 2017)

Coventry City Council Area Action Plan (adopted by the City Council on the 6th December 2017)

Improving air quality in the UK: tackling nitrogen dioxides in our towns and cities, May 2017, Defra and DfT

Valuing impacts on air quality, Defra, September 2015